QA TEST PLAN End-to-end testing 2 to 27 November 2026 A month of human testing of Taskiem, feature by feature: what to test each day, how to report what you find, the KPIs you are measured on, and the weekly report. For the QA tester, the product lead and the engineering team

| Product | Taskiem, a product of ISPEND DIGITAL SERVICES LTD |
| --- | --- |
| Tester | (name to be added) |
| Reports to | The product lead, with the engineering lead for bugs (names to be added) |
| Period | Monday 2 to Friday 27 November 2026: 20 working days |
| Where | The staging server, https://staging.ispend.name.ng (confirm on day 1) |
| Scope | 379 test cases in 7 areas; 66 of them form the regression set |
| Classification | Confidential: internal to ISPEND DIGITAL SERVICES LTD |

Contents

1. Welcome, and what this job is

2. What you will test

3. Your tools and access

4. How to test

5. Reporting bugs

6. Your day

7. The month at a glance

8. Day by day

9. KPIs

10. The weekly report

11. The end of the month

12. Who to ask

Appendix A: All test cases

Appendix B: Test data

Appendix C: Words you will meet

# 1. Welcome, and what this job is

Taskiem lets a Nigerian business run its routine work from a phone: remind customers who owe, send invoices and match the money that comes in, run a one-page shop that takes orders and bookings, collect school fees with an account number for each child, and approve payments from chat. It has been built and tested by engineers and by automated tests, but no person has yet tested it end to end the way a real owner, bursar or customer would. That is your job.

For four weeks you will go through Taskiem feature by feature, following a test case for each thing it promises, and exploring around it. You will record every result, report every problem clearly enough for an engineer to fix it without asking you, check the fixes, and tell the team each Friday where the product stands.

## By Friday 27 November you will have

- run all 379 test cases in this plan and recorded a result for each;

- logged every bug you found, with steps, evidence and a severity;

- retested every bug the engineers fixed during the month;

- sent four weekly reports and one final report saying, area by area, whether Taskiem is ready for the first beta businesses.

Six rules that never bend 1. Test data only. Never enter a real customer's details, a real card number or a live payment key. Use your own phones and emails, the team's, and Paystack's test cards. 2. Do not change the server. You test through the app, the phone and Telegram. You never change staging's settings or data outside the app. 3. Money or data at risk: say so at once. A critical bug (section 5.2) is messaged to the engineering lead within one hour, then logged. 4. Blocked is a result. If you cannot run a case, mark it Blocked, say why, tell the product lead the same day, and move on. 5. If it is not written down, it did not happen. Every case gets a result; every failure gets evidence. 6. Ask. If a case is unclear, or the product does something this plan does not describe, ask. A question is never a waste of time.

# 2. What you will test

| Area | What it covers | Cases | Days |
| --- | --- | --- | --- |
| Smoke test (SM) | Is staging up and usable at all | 8 | Day 1, and each morning after an update |
| Core platform (CP) | Sign-up, accounts and security, members and roles, templates, connections, the workflow builder, runs, AI building, tables, approvals, settings, alerts | 70 | Days 2 to 5 |
| Chat on Telegram (CH) | Linking, commands, running workflows, approvals with buttons, tables and money by chat | 20 | Day 6 |
| Reconciliation (RC) | Invoices, paying with Paystack, matching payments to invoices, splits and credit, statements, cash and expenses, reports, exports, leaks | 95 | Days 6 to 10 |
| Storefronts (SF) | The one-page shop, orders, payments, stock, refunds, bookings, set-up from chat, trust and safety, field agents, hosted forms | 76 | Days 11 to 14 |
| Schools (SC) | Classes, terms and students, fees and term invoices, account numbers per child, posting at the desk, receipts, the family page, chasing, clearance and the gate | 96 | Days 16 to 19 |
| Across the product (XC) | Browsers, phones, slow networks, double taps, odd input, one business never seeing another's data, plain words | 14 | Days 15 and 20 |

Where to look hardest Storefronts, reconciliation and Schools are 267 of the 379 cases. They move money and deal with customers and parents, so a bug there costs a business money or trust. Give them your best attention and most of your exploring.

## Not in this month's testing

| Not tested | Why | What you do instead |
| --- | --- | --- |
| WhatsApp | The WhatsApp number is waiting on Meta's approval | Test every chat feature on Telegram. Note anything that only says "WhatsApp" where Telegram should also be mentioned |
| POS terminals (Moniepoint, OPay) | No test terminals or sandbox accounts yet | Nothing. Posting "POS" payments at a school desk is in scope (SC-51) |
| Payment providers other than Paystack | Only Paystack test mode is set up | Use Paystack for everything that moves money |
| USSD codes | No USSD aggregator account yet | Nothing |
| Enterprise features: single sign-on, SCIM, Git, own keys, container steps | Not needed for the first beta businesses | Nothing |
| Load, speed under heavy use, penetration testing | Specialist testing, done separately | Report anything slow you notice in normal use |
| Wording in Pidgin, Yoruba, Hausa and Igbo | Native-speaker reviewers will check it | Report only broken screens in those languages, not the wording (CP-69) |

# 3. Your tools and access

Everything in this section must be ready before you start testing. On day 1, go down the list and tick each item. Anything missing is reported to the product lead by 12:00 on day 1; the cases that need it are marked Blocked until it arrives.

## Ready before day 1 (provided by engineering)

| # | Item | Needed for |
| --- | --- | --- |
| 1 | The staging address and an owner account for you | Everything |
| 2 | Sign-up switched on in staging | CP-01 to CP-11 |
| 3 | Email sending working (sign-up links, invitations, invoices) | Most areas |
| 4 | SMS sending working (Termii), with a sender name | Invoices, orders, bookings, school messages |
| 5 | The Telegram bot working on staging | Chat, approvals, owner messages |
| 6 | Paystack TEST secret key, with the webhook pointed at staging, and Pay with Transfer and dedicated accounts tried in test mode | Every payment, refund and account number case |
| 7 | Data tables switched on (Xenibase) | Tables, storefront catalogues, school records |
| 8 | AI building switched on (an AI key on staging) | CP-48 to CP-51, CH-13. Without it, these are Blocked |
| 9 | Public pages switched on, with the preview domain for storefronts | All storefront and form cases |
| 10 | An operator account for the operator console (/ops), with a passkey, or an operator on call | Storefront reviews, reports, field agents |
| 11 | A registered field agent account | SF-71, SF-72 |
| 12 | The virus scanner for form file uploads, if form files are to be tested | Forms with files |
| 13 | Optional: billing switched on for one test organisation; a mail domain for email triggers; a real domain for SF-73 and SF-74 | CP-70, CP-67, SF-73, SF-74 |
| 14 | A developer to help, for about an hour in week 3, with three checks that need developer tools | SF-15, SF-19, SF-32 |

## Your devices

- A laptop with Chrome, Firefox and Edge (and Safari if it is a Mac).

- An Android phone with Chrome, Telegram, an authenticator app (such as Google Authenticator) and a working SIM for SMS.

- A second phone with Telegram and a SIM, for the cases that need two people or two customers. Borrow a team member's when needed.

- An iPhone for a few checks, if one can be borrowed.

## Your test identities

You will act as several people. Use one Gmail address with "+" names, which all arrive in your one inbox: yourname+owner@gmail.com, yourname+bursar@gmail.com, and so on. Keep the list in the tracker's Accounts tab.

| Who | Role in Taskiem | Used for |
| --- | --- | --- |
| Owner A (you) | Owner | Almost everything |
| Owner B | Owner (a second one) | Four-eyes approvals, school approvals, overrides |
| Admin | Admin | Checks of what an admin may and may not do |
| Operator | Operator | Day-to-day staff permissions |
| Viewer or Auditor | Viewer or Auditor | Read-only checks |
| Bursar | Bursar (custom role) | Schools fees office |
| Gate | Gate | The school gate screen |
| Customers 1 to 3 | No account; their own phones | Ordering, booking, paying invoices, the family page, reports |
| Field agent | Registered agent | Signing a business up |
| Platform operator | Operator console | Approving pages, handling reports (you or an engineer) |

## Your test organisations

| Organisation | Used for |
| --- | --- |
| QA Trading | Core platform, chat, invoices and reconciliation |
| QA Shop | Storefront, orders, bookings, agents (a one-person business: only you) |
| QA Shop Two | A second storefront for chat set-up (SF-52) and agent sign-up (SF-71) |
| QA School | Schools |
| QA School Two | Promotion and anything that ends a session (SC-26, SC-27), so the main school's data stays usable |
| QA Other | Checking that one business never sees another's data (XC-10) |

Start each organisation's name with "QA" so everyone knows it is test data.

## The tracker

Your working file is the QA tracker spreadsheet that comes with this plan. Put it in the team's shared drive (it opens in Google Sheets or Excel) and work in it every day. It has these tabs:

| Tab | What goes in it |
| --- | --- |
| Read me | How to use the tracker, and the result and severity words |
| Test cases | All 379 cases, already filled in with their day. You fill in Result, Date run, Bug IDs and Notes |
| Bugs | One row per bug (section 5) |
| Daily log | One row per day (section 6) |
| Exploratory | One row per exploring session (section 4.3) |
| Accounts | Your test identities and organisations |
| Summary | Counts that fill in by themselves: results by area and by day, bugs by severity and status. Copy these into your weekly report |

# 4. How to test

## 4.1 Running a test case

- Read the case: what to do, what should happen, and what it needs.

- Check you have what it needs (a second person, a phone, Telegram, Paystack test).

- Do the steps, as a real person would. Watch the screen, the phone, Telegram, the email and the SMS.

- Compare what happened with the expected result. Every part of the expected result must happen for a Pass.

- Record the result in the tracker the same day, with the date and any notes.

- If it failed, take a screenshot (or a screen recording), log a bug (section 5) and write its ID in the case's Bug IDs column.

| Result | Use it when |
| --- | --- |
| Pass | Everything expected happened |
| Pass with note | It worked, but something is worth mentioning (slow, confusing wording). Log a low-severity bug for the note |
| Fail | Any part of the expected result did not happen, or something wrong happened as well. Always log a bug |
| Blocked | You could not run it because something outside your control is missing (an account, a switched-off feature, a bug in an earlier step). Say what blocks it |
| Not run | You did not get to it. Say why. Should be rare |

The expected result is not always right The cases were written from Taskiem's documentation. If the product does something different but sensible, still mark it Fail and log a bug with type "Doc mismatch": the team then decides whether the product or the documentation is wrong. One mismatch is already known: the documents disagree on whether a Paystack refund reopens an invoice (RC-62). Record what actually happens.

## 4.2 Evidence

- Every Fail has at least one screenshot. Phone screenshots are fine.

- For anything that takes several steps to see, record your screen (Windows: Win+Alt+R with Xbox Game Bar; Android: the screen recorder in quick settings).

- Save evidence in the shared QA folder, named after the bug: BUG-012-1.png, BUG-012-2.mp4. Put the link in the bug row.

- Note the time you saw the problem (Lagos time). Engineers use it to find the server's records.

- Never photograph or upload a real person's details.

## 4.3 Exploratory testing

Test cases check what Taskiem promises. Exploring finds what nobody thought to promise. Five sessions are planned (section 8), each 60 to 90 minutes, each with a charter: one sentence that says what to explore, how, and what to look for.

| Session | Day | Charter |
| --- | --- | --- |
| 1 | Day 5 | Explore the workflow builder as a shop owner who has never used software like it, on a phone, to find where they would get stuck or lost |
| 2 | Day 10 | Explore reconciliation with a messy month of money (a bank statement with odd references, part payments, a refund) to find wrong totals, lost payments or double counting |
| 3 | Day 15 | Explore the storefront as a customer on a cheap phone and a slow network who orders, pays, changes their mind and books, to find anything that confuses or fails them |
| 4 | Day 19 | Explore resumption morning at a school: a queue of parents paying cash, a gate checking children, a proprietor reading the day's close, to find delays, wrong clearance or confusing screens |
| 5 | Day 20 | Free session: go back to the area where you found the most bugs and dig deeper |

Ways to explore: do things in an unusual order; stop half-way and come back tomorrow; use two tabs or two phones at once; go back with the browser button; type what a hurried person would type; switch off data in the middle. Log each session in the Exploratory tab: charter, time spent, what you tried, bugs found, questions.

## 4.4 Tests that need time to pass

Some promises only show after hours or a day: something expires, becomes overdue or arrives next morning. Start these the day before, and check them first thing the next morning.

| Start on | Case | Check on |
| --- | --- | --- |
| Day 6 (Mon 9 Nov) | RC-08: send an invoice due today | Day 7: it shows Overdue |
| Day 7 (Tue 10 Nov) | RC-80: have money in and out today, owner on Telegram | Day 8 after 08:00: the daily money summary arrives |
| Day 9 (Thu 12 Nov) | RC-87 and RC-88: leave a payment unmatched; part-pay an overdue invoice | Day 10: the leaks appear |
| Day 10 (Fri 13 Nov) | RC-82: ask engineering to send the monthly email for a test organisation (the real one only goes on 1 December) | Day 10 or 11 |
| Day 12 (Tue 17 Nov) | SF-25, SF-26: leave one order unanswered and one accepted order unpaid | Day 13: declined and expired, customers told |
| Day 13 (Wed 18 Nov) | SF-50: book a slot just over a day ahead | Days 14 and 15: the two reminders and the "did they come" question |
| Day 13 (Wed 18 Nov) | SF-59: "close shop today" | Day 14 at 06:00: the shop reopened |
| Day 17 (Tue 24 Nov) | SC-73: set the fees-due date in the past | Days 18 and 19: debtors in age groups |
| Day 18 (Wed 25 Nov) | SC-85: an override ending today; SC-79, SC-81: a promise and an instalment due today | Day 19: override ended; promise and plan checked |
| Day 18 (Wed 25 Nov) | SC-91: a day with school payments | Day 19: the automatic daily close arrives |

## 4.5 Retests and the regression set

- Each morning, filter the Bugs tab for status Fixed: ready to retest. Retest each one first thing, on the same device and browser where you found it. Pass: set Closed. Fail: set Reopened and say what still happens.

- Staging updates itself within about 15 minutes of each change the engineers make. If the product looks different after an update, run the smoke test (SM-01 to SM-08) again before carrying on, and note the time of the update in the daily log.

- The regression set: 66 of the cases are marked R in the tracker. They are the most important paths. On day 20 run as many of them as time allows on the final build; after this month, they are what the team runs before every release.

# 5. Reporting bugs

A bug report is good when an engineer who has never seen the problem can make it happen again from the report alone. Log every bug in the Bugs tab of the tracker, the same day you find it.

## 5.1 The Bugs tab

| Column | What to write |
| --- | --- |
| Bug ID | BUG-001, BUG-002… in order. Never reuse a number |
| Date found | The date, and the time if it matters |
| Test case | The case ID (CP-21), or "Exploratory 2" |
| Area | Core, Chat, Reconciliation, Storefront, Schools, Across |
| Title | One line that says what is wrong and where: "Invoice page shows customer's phone number to anyone with the link" |
| Steps to reproduce | Numbered steps from a clear starting point, with the exact values you used |
| Expected | What should have happened |
| Actual | What happened instead, with the exact message shown |
| Severity | S1, S2, S3 or S4 (5.2) |
| Type | Bug, Wording, Design or usability, Doc mismatch, Suggestion |
| Device and browser | Laptop Chrome; Samsung A14 Chrome; Telegram on Android… |
| Account and organisation | Which identity and organisation you used (never a password) |
| Evidence | Link to the screenshot or recording |
| Status | New when you log it. Engineering moves it on (5.4) |
| Priority | Set by the engineering lead: P1 (now), P2 (this week), P3 (later) |
| Assigned to, Fixed on, Retest date, Notes | Filled in as the bug moves along |

## 5.2 Severity

| Severity | Means | Examples | What you do |
| --- | --- | --- | --- |
| S1 Critical | Money, data or trust is at risk, or a whole area cannot be used | Money counted twice or not at all; a payment to the wrong place; one business sees another's data; personal data shown to someone who should not see it; nobody can sign in | Message the engineering lead within 1 hour, then log it |
| S2 Major | A feature does not work and there is no way round it, or customers get a wrong message | Orders cannot be accepted; an SMS with the wrong amount; a receipt with the wrong balance | Log it the same day; mention it at the next stand-up |
| S3 Minor | It works, but badly, or there is a way round it | A button cut off on a phone; a slow page; a confusing step | Log it the same day |
| S4 Small | Wording, looks or a suggestion | A typo; a technical word an owner would not understand; a colour that is hard to read | Log it; group small wording points from one page into one bug |

## 5.3 Writing a good bug

- One problem per bug. Two problems on one page are two bugs.

- Before logging, search the Bugs tab: if it is already there, add your notes to that bug instead.

- Write the steps so someone else can follow them without you. Use real values: "₦25,000", not "an amount".

- Say what you saw, not what you think the cause is.

- Try it twice. If it happens only sometimes, say so and say how often (2 times in 5).

### An example

| Bug ID | BUG-014 |
| --- | --- |
| Test case | RC-28 |
| Title | Part payment of ₦4,000 leaves the invoice showing "Awaiting payment" instead of "Part-paid" |
| Steps | 1. QA Trading, Invoices > Settings: Customers may pay part ON. 2. New invoice for ₦10,000 to Customer 1; Send. 3. On Customer 1's phone open the invoice link; Pay this invoice; Amount to pay ₦4,000; Pay by card with a Paystack test card. 4. Wait 1 minute; refresh the invoice in the web app. |
| Expected | Status Part-paid; paid ₦4,000; still due ₦6,000 |
| Actual | Status stays "Awaiting payment"; paid ₦0. The Paystack test dashboard shows the ₦4,000 payment as successful at 10:42 |
| Severity and type | S1 (money not counted), Bug |
| Device | Customer 1: Tecno Spark 10, Chrome. Owner: laptop, Chrome |
| Evidence | BUG-014-1.png (invoice), BUG-014-2.png (Paystack test dashboard) |

(An invented example, to show the format.)

## 5.4 How a bug moves

| Status | Who sets it | Meaning |
| --- | --- | --- |
| New | You | Logged, not yet looked at |
| Confirmed | Engineering lead | Seen and accepted; priority set |
| Needs info | Engineering lead | They cannot reproduce it: add what they ask for |
| In progress | Engineer | Being fixed |
| Fixed: ready to retest | Engineer | On staging; your turn |
| Closed | You | Retested and it passes |
| Reopened | You | Retested and it still fails |
| Won't fix, Duplicate, Not a bug | Engineering lead, with a reason | Agreed not to change. If you disagree, say so in the weekly report |

The engineering team aims to look at every new bug by 10:00 the next working day, and at an S1 within one hour during working hours.

# 6. Your day

| Time | What |
| --- | --- |
| 09:00 | Check overnight results (section 4.4), Telegram and emails. Retest bugs marked Fixed: ready to retest |
| 09:30 | Post your plan for the day in the team chat: the cases you will run, and anything you need from someone |
| 09:30 to 12:30 | Testing |
| 12:30 to 13:30 | Lunch |
| 13:30 to 16:30 | Testing, or the exploring session on the days that have one |
| 16:30 to 17:30 | Finish writing bugs, update the tracker, fill in the daily log |
| By 17:30 | Daily log done, and a three-line message in the team chat: cases run, bugs logged (S1 and S2 named), blockers |

## The daily log

| Column | What to write |
| --- | --- |
| Date and day number | Mon 2 Nov, day 1 |
| Planned cases | From the plan (section 8) |
| Run, Pass, Fail, Blocked, Not run | Counts for today |
| Bugs logged today | Count, and the IDs of S1 and S2 bugs |
| Retests | How many retested; how many closed and reopened |
| Blockers | What stopped you, and who you told |
| Staging updates seen | Times |
| Notes | Anything the team should know |

# 7. The month at a glance

| Week | Dates | Focus | Cases | Ends with |
| --- | --- | --- | --- | --- |
| 1 | 2 to 6 Nov | Getting in, the smoke test, and the core platform: sign-up, accounts, members and roles, templates, the builder, tables, approvals | 78 | Weekly report 1; exploring session 1 |
| 2 | 9 to 13 Nov | Chat on Telegram, and reconciliation: invoices, Paystack payments, matching, statements, reports, leaks | 115 | Weekly report 2; exploring session 2 |
| 3 | 16 to 20 Nov | Storefronts: the page, orders, payments, refunds, bookings, chat set-up, trust and safety, agents, forms; then phones, browsers and slow networks | 83 | Weekly report 3; exploring session 3 |
| 4 | 23 to 27 Nov | Schools: records, fees, account numbers, the desk, receipts, the family page, chasing, clearance and the gate; then the final checks, regression and the final report | 103 | Weekly report 4, the final report, handover |

# 8. Day by day

Each day lists its focus, what to do, the test cases to run, and the day's KPI. Every day's KPI also includes the daily standards in section 9.2. If you finish early, start the next day's cases; if you fall behind, say so in the daily log and catch up before Friday.

## Week 1

| Day | Focus and what to do | Test cases | KPI for the day |
| --- | --- | --- | --- |
| Day 1 Mon 2 Nov | Induction and the smoke test. An hour's tour of Taskiem with the product lead. Go through the access list in section 3 and report gaps by 12:00. Put the tracker in the shared drive. Create your test identities and organisations. Link your Telegram. Read the owner guide pages you are given. Run the smoke test. | SM-01 to SM-08 (8 cases) | All 8 cases run with a result. Access list checked and gaps reported by 12:00; smoke test fully run; tracker and daily log set up |
| Day 2 Tue 3 Nov | Sign-up, email, getting started, account security. Create the QA Trading organisation through sign-up (time it: CP-11). Confirm email, test the limits, set up a passkey and an authenticator app on your phone. | CP-01 to CP-18 (18 cases) | All 18 cases run with a result. Time from sign-up to first run recorded |
| Day 3 Wed 4 Nov | Members, roles, personal data, templates, connections. Invite Owner B, Admin, Operator and Viewer: you need them for the rest of the month. Connect Paystack (test key). Set up the first templates. | CP-19 to CP-35 (17 cases) | All 17 cases run with a result. All test identities working; Paystack test connected |
| Day 4 Thu 5 Nov | The workflow builder, runs and AI building. Build workflows by hand on laptop and phone; test with sample data; publish and run; make runs fail on purpose; try building by describing it. | CP-36 to CP-51 (16 cases) | All 16 cases run with a result. Builder used on a phone as well as a laptop |
| Day 5 Fri 6 Nov | Tables, approvals, settings, alerts; exploring session 1. Make the debtors table and import a CSV. Approvals with one and two people, step-up and delegation. Exploring session 1 (60 minutes). Weekly report 1 by 16:00. | CP-52 to CP-70 (19 cases) | All 19 cases run with a result. Weekly report 1 on time; exploring session logged |

## Week 2

| Day | Focus and what to do | Test cases | KPI for the day |
| --- | --- | --- | --- |
| Day 6 Mon 9 Nov | Chat on Telegram; first invoices. Every chat command, as owner and as Viewer. First invoices: make, send, limits, the not-found page. Prepare the statement files (Appendix B). Start RC-08 overnight. | CH-01 to CH-20, RC-01 to RC-06 (26 cases) | All 26 cases run with a result. Statement files ready for day 8 |
| Day 7 Tue 10 Nov | Invoice page, statuses, amending, paying. Customer 1 pays on their phone with Paystack test cards and by transfer; part payments, overpayment, paid after void. Check RC-08. | RC-07 to RC-32 (26 cases) | All 26 cases run with a result. Every payment path tried at least once |
| Day 8 Wed 11 Nov | Invoices on Telegram, matching. Customer opts in to Telegram updates; invoices there; matching suggestions, confirm, reject, by hand, undo, on Telegram; splits, credit, customer account numbers, payer memory. Check the daily money summary. | RC-33 to RC-58 (26 cases) | All 26 cases run with a result. No payment left in an unknown state at day's end |
| Day 9 Thu 12 Nov | Automatic matching, refunds, statements, cash. Automatic matching on and off; Paystack refunds; one payment recorded once; payment triggers; statement uploads; cash and expenses by web and chat; the Money overview. Leave a payment unmatched overnight. | RC-59 to RC-79 (21 cases) | All 21 cases run with a result. Every statement file uploaded and checked against the money log |
| Day 10 Fri 13 Nov | Reports, exports, leaks, permissions; exploring session 2. Daily summary and monthly email; the three exports opened in Excel; leaks opened and closed; agreed fees; who can do what; paying a supplier. Exploring session 2 (90 minutes). Weekly report 2. | RC-80 to RC-95 (16 cases) | All 16 cases run with a result. Weekly report 2 on time; exports checked line by line against the app |

## Week 3

| Day | Focus and what to do | Test cases | KPI for the day |
| --- | --- | --- | --- |
| Day 11 Mon 16 Nov | Storefront: set-up and the public page. Build QA Shop's page; look and themes; catalogue and photos; addresses; close and reopen; QR and card; the public page on phones, without JavaScript and on slow 3G. Agree with the operator when they will be available this week. | SF-01 to SF-19 (19 cases) | All 19 cases run with a result. Page published and reviewed by the operator |
| Day 12 Tue 17 Nov | Orders, payments, stock, refunds. Customers order from phones; accept and decline on Telegram; pay after accepting and when ordering; stock limits; the price check; refunds. Start SF-25 and SF-26 overnight. | SF-20 to SF-44 (25 cases) | All 25 cases run with a result. An order taken all the way from the page to completed |
| Day 13 Wed 18 Nov | Bookings, and the storefront from chat. Services, availability and free times; two phones racing for one slot; customers moving and cancelling; owner commands. Set up QA Shop Two from Telegram (make my page). Book SF-50's slot; start SF-59. | SF-45 to SF-62 (18 cases) | All 18 cases run with a result. Double booking tried at least three times |
| Day 14 Thu 19 Nov | Trust and safety, field agents, forms. With the operator: first-publish review, blocked words, reports and suspension (three people), appeals, verification, paused orders. Agent sign-up with the AGREE code; STOP AGENT. Hosted forms with phone codes; Telegram updates. | SF-63 to SF-76 (14 cases) | All 14 cases run with a result. Suspension by reports tested with three real reporters |
| Day 15 Fri 20 Nov | Across the product, part 1; exploring session 3. Browsers, small phones, slow and lost network, double taps, the Back button, odd names: all on the storefront and public pages first. Check SF-50's reminders. Exploring session 3 (90 minutes). Weekly report 3. | XC-01 to XC-07 (7 cases) | All 7 cases run with a result. Weekly report 3 on time; at least 4 browsers and 2 phones covered |

## Week 4

| Day | Focus and what to do | Test cases | KPI for the day |
| --- | --- | --- | --- |
| Day 16 Mon 23 Nov | Schools: set-up and records. Create QA School: turn Schools on, roles (Bursar, Gate), classes, the session and terms, start a term, import students from the good and bad CSVs (Appendix B), families and guardians. | SC-01 to SC-25 (25 cases) | All 25 cases run with a result. At least 30 students in about 20 families, for the rest of the week |
| Day 17 Tue 24 Nov | Fees, term invoices, account numbers, the desk. Fee structures, optional items and discounts with the threshold; invoice the term; account numbers per student with Paystack test; post cash and transfers as the Bursar. Set the fees-due date in the past for SC-73. | SC-28 to SC-53 (26 cases) | All 26 cases run with a result. Every guardian of a test family received their invoice message |
| Day 18 Wed 25 Nov | Second person, receipts, family page, claims. Cash and discount thresholds with Owner B; receipts, PDF and the QR check; the family page on a phone; "I have paid" claims, plan requests and links; debtors and reminder wording. Start SC-79, SC-81, SC-85 and SC-91 overnight. | SC-54 to SC-75 (22 cases) | All 22 cases run with a result. A receipt checked by QR from another phone |
| Day 19 Thu 26 Nov | Chasing, clearance, the gate, the proprietor's view; exploring session 4. Reminders, promises and plans; clearance and overrides; the gate screen on a phone; Overview and the daily close; school templates. Promotion in QA School Two. Exploring session 4 (60 minutes). | SC-26 to SC-27, SC-76 to SC-96 (23 cases) | All 23 cases run with a result. The gate tested on a phone as the Gate user |
| Day 20 Fri 27 Nov | Across the product, part 2; regression; final report. Odd input, amounts, dates, one business never seeing another's data, plain words, accessibility, emails and SMS. Retest every fixed bug. Rerun cases that were Blocked if now unblocked. Run as much of the regression set as time allows. Exploring session 5. Final report and weekly report 4 by 16:00; handover meeting. | XC-08 to XC-14 (7 cases) | All 7 cases run with a result. Final report on time; every fixed bug retested |

# 9. KPIs

You are measured on how completely and how well you test, and on reporting on time. You are not measured on the number of bugs you find. A month with few bugs and every case honestly run is a good month.

## 9.1 For the month

| KPI | Target | How it is measured |
| --- | --- | --- |
| Coverage | All 379 cases have a result (Pass, Pass with note, Fail or Blocked) by 27 November | Tracker Summary tab |
| Not run | Under 2% of cases, each with a reason | Tracker |
| Blocked cases | Every one with its reason and who can unblock it, reported the same day | Tracker and daily log |
| Bug report quality | 90% or more of bugs reproduced by engineering from the report alone, without asking you | Bugs never set to Needs info, divided by all bugs |
| Valid bugs | 90% or more not closed as Duplicate or Not a bug | Bugs tab |
| Critical bugs reported fast | Every S1 messaged to the engineering lead within 1 hour of finding it | Bug time against message time |
| Retest speed | 95% of fixed bugs retested within 1 working day of being marked ready | Bugs tab dates |
| Daily log | 20 of 20 days, by 17:30 | Daily log tab |
| Weekly reports | 4 of 4, by 16:00 on Friday, in the format in section 10 | Email time |
| Exploring | 5 sessions logged with charter, notes and findings | Exploratory tab |
| Final report | Delivered by 16:00 on 27 November with an area-by-area recommendation | Email time |

## 9.2 Every day

- All the day's planned cases run, each with a result in the tracker the same day.

- Every Fail has a bug with evidence.

- Every S1 messaged within 1 hour.

- Bugs marked ready to retest at 09:00 are retested by 12:00.

- The daily log and the end-of-day message done by 17:30.

## 9.3 Each week

| Week | Cases run by Friday (cumulative) | Also |
| --- | --- | --- |
| 1 | 78 of 379 | All test identities and the Paystack test connection working |
| 2 | 193 of 379 | Every reconciliation case run; statement files kept for reuse |
| 3 | 276 of 379 | Every storefront case run, with the operator's help where needed |
| 4 | 379 of 379 | Every fixed bug retested; final report delivered |

# 10. The weekly report

## When and how

| When | Every Friday by 16:00: 6, 13, 20 and 27 November |
| --- | --- |
| To | The product lead and the engineering lead, copying the founder |
| How | By email, with the report attached as a Word file made from the weekly report template that comes with this plan, and a link to the tracker |
| File name | Taskiem QA weekly report - Week 1 - 2026-11-06.docx |
| Length | Two to four pages. The tracker holds the detail; the report says what it means |
| Discussed | In a 30-minute review with the product and engineering leads on Friday afternoon or Monday morning |

## What the report contains

| Section | What to write |
| --- | --- |
| 1. Summary | The overall status (Green, Amber or Red: rules below) and three to five sentences: what you tested, the most important findings, and what worries you |
| 2. Plan against actual | For each day of the week: cases planned, run, pass, fail, blocked, not run. Say why any day fell short |
| 3. Results by area | Cumulative from the start: for each area, cases in total, run, pass, fail, blocked, not run, and % run. Copy from the Summary tab |
| 4. Bugs | New this week by severity; all open bugs by severity; and a table of every open S1 and S2: ID, title, status, days open |
| 5. Retests | Bugs retested this week; closed; reopened (with IDs) |
| 6. Blocked cases | Each blocked case: ID, what blocks it, who can unblock it, by when you need it |
| 7. Area health | For each area tested so far: Green, Amber or Red, and one line on why |
| 8. Risks and observations | Up to five things the team should know that are not single bugs: patterns, slow areas, confusing journeys |
| 9. Wording and ease of use | The five most important wording or usability findings |
| 10. KPIs this week | Each KPI in section 9 with its target and your actual |
| 11. Next week | Your plan, and what you need from whom |

## Green, Amber or Red

| Status | Overall, when | For an area, when |
| --- | --- | --- |
| Green | On plan; no open S1; three or fewer open S2 | No open S1 or S2 in it; under 10% of its cases fail |
| Amber | Up to one day behind; or more than three open S2; or a blocker that will clear this week | Open S2 bugs; or 10% to 25% of its cases fail; or important cases blocked |
| Red | Any S1 open more than 2 working days; or more than one day behind; or a blocker with no date to clear | Any open S1; or over 25% of its cases fail |

# 11. The end of the month

## What you hand over on 27 November

- The final report: the weekly report's sections for the whole month, plus a recommendation for each area (below), the ten most important open bugs, and what to test first once WhatsApp and POS are available.

- The completed tracker: every case with a result, every bug up to date.

- The regression set, checked: the R cases still make sense, with any you think should be added or removed.

- Your suggestions: the wording and ease-of-use list, grouped by page.

- A handover meeting (one hour) with the product and engineering leads.

## The recommendation, area by area

| Recommendation | Means |
| --- | --- |
| Ready for beta | Real businesses can use it now |
| Ready with conditions | Usable if the named bugs are fixed first, or if beta businesses are told to avoid a named feature |
| Not ready | Should not be put in front of real businesses yet; say why |

# 12. Who to ask

| For | Ask | How |
| --- | --- | --- |
| Your plan, priorities, a case you do not understand, a blocker | The product lead | Team chat; daily |
| A bug, a fix, an S1, staging being down | The engineering lead | Team chat; phone for an S1 |
| Operator console actions (approving pages, reports, agents) | The operator on call that week | Team chat, booked a day ahead |
| Developer-tools checks (SF-15, SF-19, SF-32) | A developer named by the engineering lead | Book an hour in week 3 |
| Anything else, or if you disagree with a decision on a bug | The founder | Via the weekly review |

Names and phone numbers are added on day 1.

# Appendix A: All test cases

Every case, by area, in the order you run them. R marks the 66 cases in the regression set. The same cases are in the tracker, where you record results.

## Smoke test (SM, 8 cases)

| ID | Feature: what to do | Expected result | Needs | Day |
| --- | --- | --- | --- | --- |
| SM-01 R | Smoke. Open the staging address on a laptop and on your phone | The sign-in page loads on both, in Taskiem's look, with no error |  | 1 |
| SM-02 R | Smoke. Sign in with the test owner account | You land on the dashboard; your organisation's name shows |  | 1 |
| SM-03 | Smoke. Open every item in the menu once | Each page opens; nothing is blank or shows a technical error |  | 1 |
| SM-04 R | Smoke. Run the workflow "Remind me every day" from its template, once | The run completes and the reminder arrives on Telegram | Telegram | 1 |
| SM-05 | Smoke. Open the operator console (/ops) | Storefront reviews, Reports and Field agents show | Operator account | 1 |
| SM-06 | Smoke. Create a data table with one column and add one row | The table and row are saved |  | 1 |
| SM-07 R | Smoke. Send "help" to the Taskiem bot on Telegram | The bot answers with what you can do, starting with your organisation's name in brackets | Telegram | 1 |
| SM-08 | Smoke. Sign out, then try to open the dashboard address directly | You are sent to the sign-in page |  | 1 |

## Core platform (CP, 70 cases)

| ID | Feature: what to do | Expected result | Needs | Day |
| --- | --- | --- | --- | --- |
| CP-01 R | Sign-up. On the sign-in page choose "Create an account"; fill in organisation, your name, a new email and a 12+ character password | You are signed in at once and land on Get started | Email | 2 |
| CP-02 | Sign-up. Try to sign up with a password of 11 characters; then with the password equal to the email | Both refused with a plain message |  | 2 |
| CP-03 | Sign-up. Try to sign up with an email that already has an account | Refused: the email is already in use |  | 2 |
| CP-04 | Sign-up. Try a throwaway mailbox address (for example a mailinator.com address) and a name containing a web link | Both refused |  | 2 |
| CP-05 | Sign-up. Make 6 sign-ups from the same network in one day | The sixth is refused (limit of 5 a day per address, unless engineering changed it) |  | 2 |
| CP-06 R | Email confirmation. Open the confirmation email and click the link | Email confirmed; the checklist ticks "Confirm your email" | Email | 2 |
| CP-07 | Email confirmation. Click the same confirmation link a second time; then use a link older than 24 hours if you have one | The used link does not work again; the old link is refused | Email | 2 |
| CP-08 | Email confirmation. Before confirming, try to invite a member and to create an API key | Both refused with "confirm your email address first" |  | 2 |
| CP-09 | Email confirmation. On Get started press "Send the link again" four times | Three are sent; the fourth asks you to wait (one every 20 minutes) | Email | 2 |
| CP-10 R | Get started. Work through the checklist: confirm email, link Telegram, pick a template, connect, publish, run once, invite a teammate | Each step ticks itself when done; the page shows the minutes from sign-up to first successful run |  | 2 |
| CP-11 | Get started. Time yourself from sign-up to the first successful run using the guided first workflow | Under 15 minutes. Record the time and what slowed you down |  | 2 |
| CP-12 | Get started. Open the help panels on Get started, Templates, Connections and Settings | Each shows a few plain sentences; any "learn more" link opens a real page |  | 2 |
| CP-13 | Sign-in. Sign in with a wrong password several times | Refused each time with a plain message; after many tries you are slowed down |  | 2 |
| CP-14 | Password. Change your password under Account; sign out and in with the new one | Old password no longer works; new one does |  | 2 |
| CP-15 | Password. Use "forgot password" (if offered) and follow the email link | You can set a new password; the link works once | Email | 2 |
| CP-16 | Passkey. Under Account add a passkey (phone fingerprint or PIN); sign out; "Sign in with a passkey" | Signed in without a password | Phone | 2 |
| CP-17 | Authenticator. Under Account set up an authenticator app (Google Authenticator or similar) and confirm a code | Enrolled. Five wrong codes in a row lock codes for 15 minutes | Phone | 2 |
| CP-18 | Sessions. Sign in on laptop and phone; sign out on one | The other session still works until signed out; signed-out pages are not reachable with Back |  | 2 |
| CP-19 | Members. Members & keys: invite a second email as Operator; accept the invitation from that mailbox | The person joins with the Operator role | Email, second person | 3 |
| CP-20 | Members. Invite someone, then cancel the invitation before it is accepted | The link no longer works |  | 3 |
| CP-21 R | Roles. Signed in as a Viewer, try to edit a workflow, create a table and open Members | Not allowed: buttons hidden or a plain refusal, never a crash | Second person | 3 |
| CP-22 R | Roles. As a Viewer, paste the address of an owner-only page (for example /settings/billing or a workflow's edit page) into the browser | Refused; no data shown | Second person | 3 |
| CP-23 | Custom roles. Create a custom role (for example Cashier) with two permissions; give it to a member | The member can do exactly those two things and nothing else |  | 3 |
| CP-24 | Members. Remove a member; the removed person tries to sign in to the organisation | They no longer reach it |  | 3 |
| CP-25 | Audit log. Open the audit log after the steps above | Every invite, role change, removal and sign-in change is listed with who and when |  | 3 |
| CP-26 | Personal data. Open a table with phone numbers as a member without the reveal permission; then as owner press Show | Masked for the member (•••4567); shown for the owner, and the reveal appears in the audit log |  | 3 |
| CP-27 | Templates. Open Templates; search for "reminder"; open three templates | Search finds them; each template page says what it does and what it needs in plain words |  | 3 |
| CP-28 R | Templates. Set up "Remind me every day" through the guided screen; publish; run once | Completes; the reminder arrives on Telegram | Telegram | 3 |
| CP-29 | Templates. Set up "Weekly SMS reminders from your debtors data table": let it make the debtors table; add two debtors with your own phone numbers; run it | Each debtor with a balance gets an SMS; the run lists each one | SMS | 3 |
| CP-30 | Templates. Set up "Send an invoice and hear when it is paid" | Invoice is sent; when paid with a Paystack test card the owner hears | Paystack test, SMS or email | 3 |
| CP-31 | Templates. Fill a template's details with mistakes: leave a required box empty, type letters in a time box | Each mistake is pointed out in plain words before saving |  | 3 |
| CP-32 R | Connections. Connections: connect Paystack with the TEST secret key | Accepted and checked; shown as test mode | Paystack test | 3 |
| CP-33 | Connections. Try to connect Paystack with a wrong key | Refused with a plain message; nothing saved |  | 3 |
| CP-34 R | Connections. Switch a connection off; try to publish a workflow that uses it | Publishing is refused, listing the connection as needed, with a Connect button |  | 3 |
| CP-35 | Readiness. Publish a workflow that writes to a table that does not exist | Refused; offered "Make it" with the right columns; after making it, publishing succeeds |  | 3 |
| CP-36 | Builder. Workflows > New workflow; try each "When should it run?" card once | Each opens the builder with the right first card |  | 4 |
| CP-37 R | Builder. Build: On a schedule > send yourself a Telegram message (Tell me). Use + to add the step. Test workflow | Each step gets a green tick; nothing is actually sent during a test |  | 4 |
| CP-38 | Builder. Add an If with a Yes and an empty No; test with values that take each path | The path not taken is faded "Did not need to run" |  | 4 |
| CP-39 | Builder. Add a value from an earlier step into a message using "/" or Add a field | The value appears in the message when the workflow runs |  | 4 |
| CP-40 | Builder. Move cards, Tidy up, Undo and Redo, add a note, delete a step | Each works; deleting a step joins the steps around it |  | 4 |
| CP-41 R | Builder. Save draft; publish; Start run; open the Runs tab | A new version is saved; the run appears with each step's result |  | 4 |
| CP-42 | Builder. Open the same workflow in two browser tabs; change and save in both | The second save merges or shows the conflict to choose; nothing is lost silently |  | 4 |
| CP-43 | Builder. Open the builder on your phone | Steps show as a list; a step's window opens full screen; Save draft and Publish work | Phone | 4 |
| CP-44 | Builder. Try to publish a workflow with no steps | Refused with a plain message |  | 4 |
| CP-45 | Plain words. Across the builder with Advanced OFF, look for technical words (JSON, schema, expression, cron, kobo, token, webhook, payload, API key) | None appear outside Details or Advanced. Log each one found |  | 4 |
| CP-46 | Runs. Make a run fail on purpose (for example a message to an invalid phone number); open the run | The failed step is marked; the error is in plain words, technical detail under Details |  | 4 |
| CP-47 | Runs. Use the run list filters (status, workflow); open a running run | Filters work; the live view updates as steps finish |  | 4 |
| CP-48 | AI builder. Describe it: "every Friday at 10am text the customers in my debtors table who still owe me" | A draft is built, read back as plain numbered steps, and saved only after you confirm | AI key on staging | 4 |
| CP-49 | AI builder. Ask it for something that moves money ("pay my staff every month end") | It drafts with an approval before any payment; it never publishes by itself | AI key on staging | 4 |
| CP-50 | AI builder. Ask for nonsense, or something Taskiem cannot do | A polite answer, no broken draft |  | 4 |
| CP-51 | AI repair. On a failed run, open the repair suggestion (if shown) | It explains the fix in plain words; accepting needs a normal publish | AI key on staging | 4 |
| CP-52 R | Tables. Tables > New table "debtors": name (text, required), phone (phone), balance (number), paid (yes/no) | Created (the first table can take a minute or two) |  | 5 |
| CP-53 R | Tables. Add rows: a correct one; one with no name; one with letters in balance; one with a phone in local form 080… | Bad rows refused with the reason; the phone is stored as +234… |  | 5 |
| CP-54 | Tables. Import a CSV of 50 rows with 3 bad rows; export the table as CSV | Good rows in, bad rows reported with their line; export opens in Excel correctly | CSV file | 5 |
| CP-55 | Tables. Add a column; drop a column; try to add a required column to a table that has rows | Add and drop work (drop asks to confirm); the required column is refused |  | 5 |
| CP-56 | Tables. Delete a table used by a published workflow | You are warned or refused; nothing breaks silently |  | 5 |
| CP-57 R | Approvals. Workflow with an approval step for role Owner; start it; approve from the Approvals inbox | The run waits, then continues after approval |  | 5 |
| CP-58 | Approvals. Same, but reject | The run takes the rejected path or stops, as designed |  | 5 |
| CP-59 R | Approvals. Approval needing two people (four-eyes); the person who started it tries to approve | Self-approval refused; a second person can approve | Second person | 5 |
| CP-60 | Approvals. Approval policy with step-up (authenticator); approve | Asks for the authenticator code or passkey before accepting |  | 5 |
| CP-61 | Approvals. Delegate your approval role to a colleague for 2 days | The colleague sees requests marked "covering for…"; ending the delegation stops it | Second person | 5 |
| CP-62 | Approvals. Leave an approval past its timeout | It does what the step says on timeout (reject, fail or escalate) |  | 5 |
| CP-63 | Settings. Secrets & settings: add a setting, a secret; use both in a workflow | Workflow reads them; the secret is never shown again in full |  | 5 |
| CP-64 | Settings. Turn the Advanced switch on and off | Advanced shows step ids, Code and JSON tabs; off hides them |  | 5 |
| CP-65 | Alerts. Settings > Alerts: a Telegram alert channel for failed runs; make a run fail | The alert arrives on Telegram | Telegram | 5 |
| CP-66 | People you message. Settings > People you message: a customer opts in to Telegram updates via a form's thank-you page; then sends STOP | Updates arrive on Telegram, not SMS; after STOP they stop; Remove removes the person | Telegram, second Telegram account | 5 |
| CP-67 | Email trigger. A workflow started by an email; send an email to its address | A run starts with the email's details | Mail domain on staging | 5 |
| CP-68 | Phone app. On your phone, "Add to Home screen"; open Taskiem from the icon; approve something from Home | Opens like an app; approving works | Phone | 5 |
| CP-69 | Languages. Switch the language (Pidgin, Yoruba, Hausa, Igbo) if offered | Messages change language. Note they are drafts awaiting native-speaker review; log only broken screens, not wording |  | 5 |
| CP-70 | Billing. Settings > Billing (only if engineering turns billing on for a test organisation): view the trial, choose a plan, pay with a Paystack test card | Plan changes after payment; an invoice with VAT appears | Paystack test, billing on | 5 |

## Chat (Telegram) (CH, 20 cases)

| ID | Feature: what to do | Expected result | Needs | Day |
| --- | --- | --- | --- | --- |
| CH-01 R | Telegram linking. Account > Telegram: Link Telegram; confirm it is you; open the link on your phone; press Start | The bot says your account is linked | Telegram | 6 |
| CH-02 | Telegram linking. Open the same link again; open a link older than 10 minutes | Both refused | Telegram | 6 |
| CH-03 | Telegram linking. Unlink in the web app; send "status" to the bot | The bot no longer acts for you | Telegram | 6 |
| CH-04 | Chat. Send help, status, "what failed today?" | Correct answers for your organisation; personal data masked | Telegram | 6 |
| CH-05 R | Chat. Send "run <workflow name>"; answer each input; reply yes | Nothing starts before yes; then the run starts and you hear how it ended | Telegram | 6 |
| CH-06 | Chat. During "run", give a wrong value (letters for an amount); then send cancel | The wrong value is explained and asked again; cancel drops it | Telegram | 6 |
| CH-07 | Chat. Send "run" with a workflow name that does not exist, or one you may not start | A polite answer; nothing starts | Telegram | 6 |
| CH-08 R | Chat approvals. Start a workflow with an approval; approve with the Approve button on Telegram | The run continues; pressing the same button again does nothing | Telegram | 6 |
| CH-09 | Chat approvals. An approval that needs step-up; tap Approve | You get a link; it works signed in with passkey or code within 10 minutes; the decision is recorded | Telegram | 6 |
| CH-10 | Chat approvals. Send "approvals" | Waiting requests are sent again with fresh buttons (three at most) | Telegram | 6 |
| CH-11 R | Chat tables. Send tables; "add to debtors"; answer each column; yes | The row is added with values checked; personal values masked in the reply | Telegram | 6 |
| CH-12 | Chat tables. Send "find debtors Chidi" | Up to five rows, masked, and how many more | Telegram | 6 |
| CH-13 | Chat build. Send "build every Friday text my customers who owe me" | Plain steps read back; draft saved only after yes; never published from chat | Telegram, AI key | 6 |
| CH-14 | Chat money. Send "invoice Ada 25,000 for 5 bags of rice"; give a phone; yes | Invoice shown with the number masked; sent by SMS after yes | Telegram, SMS | 6 |
| CH-15 | Chat money. Send "spent 12k on diesel at Total" and "cash in 20,000 till" | Each is recorded in the money log after yes | Telegram | 6 |
| CH-16 | Chat. Belong to two organisations; send "switch"; then "switch <name>" | Lists them; then works in the chosen one; every message starts with its name | Telegram | 6 |
| CH-17 | Chat. Add the bot to a Telegram group and send "status" there | The bot does not answer in groups | Telegram | 6 |
| CH-18 | Chat. Send random text, a sticker, a very long message | A polite answer; no crash; no technical words | Telegram | 6 |
| CH-19 | Chat. Send a voice note (if voice notes are on) | It is understood, or a polite "not available" | Telegram | 6 |
| CH-20 | Chat roles. As a Viewer, send "run <workflow>" and "add to debtors" | Refused politely, for lack of permission | Telegram, second person | 6 |

## Reconciliation: invoices, payments and money (RC, 95 cases)

| ID | Feature: what to do | Expected result | Needs | Day |
| --- | --- | --- | --- | --- |
| RC-01 R | Invoices. Invoices > New invoice: customer name, phone and email, one amount with a description, due date and note. Save | Saved as Draft with the next number (INV-0001 upwards); a draft can still be changed ¦ |  | 6 |
| RC-02 | Invoices. New invoice with item lines (3 × ₦2,000 and 1 × ₦5,000) | Total is ₦11,000; each line shows quantity × price and its total ¦ |  | 6 |
| RC-03 R | Invoices. Press Send on a draft | Status Sent. The customer gets an SMS and an email with the invoice link | SMS, email | 6 |
| RC-04 | Invoices. Press Send again on the same invoice | The same link is sent again; no new number or invoice | SMS, email | 6 |
| RC-05 | Invoices. Send 6 invoices to the same phone within an hour | The 6th is Sent and works, but no message goes; the invoice says which messages went (5 an hour, 20 a day) | SMS | 6 |
| RC-06 | Invoice page. Open a draft's link, a made-up link and a mistyped link on a phone | All three say "This invoice was not found" | Phone | 6 |
| RC-07 R | Invoice page. Open a sent invoice's link on a phone | Business name, number, "Awaiting payment", lines, total, paid, still due, due date and note. No customer name, phone or email anywhere | Phone | 7 |
| RC-08 | Overdue. Make an invoice due today and send it; check it tomorrow (Lagos time) | Becomes Overdue the day after the due date ¦ |  | 7 |
| RC-09 | Void. Void a sent invoice with a reason | Status Void. Page says "This invoice was cancelled." without the reason; no Pay button ¦ |  | 7 |
| RC-10 | Paid only by payment. Try to set an invoice to Paid by hand anywhere | Not possible: only a counted payment marks it paid ¦ |  | 7 |
| RC-11 | VAT. Look for a VAT setting on a business's invoices | None is promised; VAT can only be an ordinary line. Record what the app shows ¦ |  | 7 |
| RC-12 | Invoice settings. Invoices > Settings: prefix "ADA/"; next number 50; then try to move it back to 10 | New invoices are ADA/0050…; moving back is refused ¦ |  | 7 |
| RC-13 | Invoice settings. A prefix over 12 characters, or with a space or "#" | Refused ¦ |  | 7 |
| RC-14 | Amend. On a Sent invoice, Amend > Add a line (₦5,000, "delivery") | New line "Added after the invoice was sent"; total goes up ¦ |  | 7 |
| RC-15 | Amend. Amend > Give a discount ₦2,000 | Negative line "Discount"; total goes down ¦ |  | 7 |
| RC-16 | Amend. Amend > Take a line out; try the same line again | Negative "Taken out: …" line; the second is refused ¦ |  | 7 |
| RC-17 | Amend. On a part-paid invoice (₦10,000 total, ₦6,000 paid) give a ₦5,000 discount | Refused: total cannot go below what was paid; suggests a refund | Paystack test | 7 |
| RC-18 | Amend. On a paid invoice add a ₦3,000 line | Back to Part-paid with ₦3,000 due | Paystack test | 7 |
| RC-19 | Amend. Part-paid invoice: discount to exactly what was paid | Becomes Paid; an "invoice paid" workflow starts once | Paystack test | 7 |
| RC-20 | Amend. Discount the whole remaining total to ₦0 | Refused; void instead ¦ |  | 7 |
| RC-21 | Amend. Open a Draft | No Amend button: drafts are edited directly ¦ |  | 7 |
| RC-22 | Amend. Download the invoices export after amendments | The "amended" column shows the net change ¦ |  | 7 |
| RC-23 | Pay by transfer. Invoice page: Pay this invoice > Pay by bank transfer | Account number, bank, name, amount and "Valid until HH:MM (Lagos time)" | Paystack test | 7 |
| RC-24 | Pay by transfer. Reload while valid; after expiry press Get a new account number | Same number on reload; a new one after expiry | Paystack test | 7 |
| RC-25 | Pay by transfer. Pay the shown account in Paystack test; keep the page open | Page updates itself within about 30 seconds: "Paid in full. Thank you." | Paystack test | 7 |
| RC-26 R | Pay by card. Pay by card with a Paystack test card | Paid within about 30 seconds; payment listed with the Paystack reference, matched exactly | Paystack test | 7 |
| RC-27 | Payment limits. Ask for a new account number or card link more than 5 times in an hour | The page says to try later or contact the business | Paystack test | 7 |
| RC-28 R | Part payments. Settings: Customers may pay part ON. Enter ₦500, then ₦4,000, then leave empty | ₦500 refused (minimum ₦1,000); ₦4,000 gives Part-paid; empty pays the balance | Paystack test | 7 |
| RC-29 | Part payments. With part payments off, open Pay this invoice | No amount box; always the full balance ¦ |  | 7 |
| RC-30 | Overpayment. Get a ₦5,000 card link and a full ₦10,000 link; pay both | Paid; an "Overpaid" leak opens for ₦5,000 | Paystack test | 7 |
| RC-31 | Paid after void. Get a payment link, void the invoice, then pay | Payment counted; a "Paid after it was voided" leak opens | Paystack test | 7 |
| RC-32 | Transfer fee setting. Set Who pays the transfer fee to The customer | Saved; the amount asked does not change yet (not yet applied) | Paystack test | 7 |
| RC-33 | Invoice on Telegram. A second person opts in to the business's Telegram updates; send them an invoice | They also get "Invoice INV-… ₦… to pay" with Pay by transfer and Open invoice buttons | Telegram, second person, SMS | 8 |
| RC-34 | Invoice on Telegram. Customer presses Pay by transfer; after expiry New account number; then Open invoice | Account details with "Valid until"; a new one after expiry; Open invoice gives the link | Telegram, second person, Paystack test | 8 |
| RC-35 | Invoice on Telegram. Press the buttons on a paid invoice and on a voided one | Paid: "is paid. Thank you!" Void: can no longer be paid | Telegram, second person | 8 |
| RC-36 | Invoice on Telegram. Customer sends STOP, presses buttons, then START | Buttons stop working after STOP; START brings updates back | Telegram, second person | 8 |
| RC-37 | Chat invoice. Staff on Telegram: "invoice Ada 25,000 for 5 bags of rice"; then "bill Chi 10k" | Asks for phone or email; shows invoice masked; sends after yes. 10k read as ₦10,000 | Telegram, SMS or email | 8 |
| RC-38 | Chat invoice. Reply no or cancel instead of yes | Nothing is sent | Telegram | 8 |
| RC-39 | Suggestions. Invoice for ₦7,500; bring in an unrelated ₦7,500 payment after it was sent (statement line) | Invoices > To match shows a card with the invoice suggested, reason "same amount", and Strong, Likely or Possible | Statement file | 8 |
| RC-40 | Suggestions. Statement line whose description is "inv0104" with a different amount | The INV-0104 suggestion says the reference names the invoice | Statement file | 8 |
| RC-41 | Suggestions. Money dated before the invoice was sent | That invoice is never suggested | Statement file | 8 |
| RC-42 R | Confirm. On a card press Match | Paid or Part-paid; payment shows "Suggested, confirmed by <you>"; other suggestions close | Statement file | 8 |
| RC-43 | Reject. Press Not this one | Gone and never offered again; with none left the money moves under No invoice suggested | Statement file | 8 |
| RC-44 | Match by hand. Match to another invoice… and pick one not suggested | Counted; "Matched by hand". Only sent, unpaid invoices listed | Statement file | 8 |
| RC-45 R | Undo. On the invoice press Undo on that payment | Invoice back to its earlier status; history keeps both; money returns to To match | Statement file | 8 |
| RC-46 | Two people at once. Two people open the same To match card; one matches, then the other | The second is told it is already matched | Second person | 8 |
| RC-47 | Match on Telegram. A payment that is not an exact match arrives | Message "Is this for INV-…?" with reasons, no names, and Yes, match / No | Telegram, statement file | 8 |
| RC-48 | Match on Telegram. Press Yes, match; on another press No | Yes: matched and status given. No: next suggestion or a web link | Telegram | 8 |
| RC-49 | Match on Telegram. Decide in the web app first, then press the Telegram button | "Already matched" or "Already turned down" | Telegram | 8 |
| RC-50 R | Split. Customer with ₦20,000 (older) and ₦30,000 invoices; ₦60,000 comes in; Split across the customer's invoices | Older first, then newer, editable. The ₦10,000 left becomes credit | Statement file | 8 |
| RC-51 | Split. Split by hand with parts adding to more than the payment | Refused; shows what is left | Statement file | 8 |
| RC-52 | Split. Undo one part of a split | Only that invoice goes back | Statement file | 8 |
| RC-53 | Customer credit. After RC-50, open The customer's money; send them a ₦15,000 invoice | Credit ₦10,000 shown; on Send it pays ₦10,000 and the message says ₦5,000 is left | SMS or email | 8 |
| RC-54 | Customer account number. The customer's money > Give this customer an account number (Paystack); repeat | Issued; repeating shows the same account | Paystack test | 8 |
| RC-55 | Customer account number. Enter one by hand; then register the same number for another customer | First registered; second refused ¦ |  | 8 |
| RC-56 | Customer account number. Pay into it more than the oldest invoice | Matched with nobody asked: oldest first, rest as credit | Paystack test (may not be possible) | 8 |
| RC-57 | Payer memory. Confirm a payment carrying a payer name; later the same payer pays again for a new invoice | Suggestion says "this payer paid for this customer before" (Strong) | Payment with a payer name | 8 |
| RC-58 | Payer memory. Press Forget this payer; same payer pays again | No payer reason any more | Payment with a payer name | 8 |
| RC-59 | Automatic matching. Settings: Match strong suggestions automatically ON; bring in a payment with the same amount and a reference naming the invoice | Matched without asking; "Matched automatically"; Undo works | Statement file | 9 |
| RC-60 | Automatic matching. Auto ON; two open invoices with the same amount; bring that amount in | Left for a person | Statement file | 9 |
| RC-61 | Automatic matching. Auto OFF; repeat RC-59 | Stays a suggestion | Statement file | 9 |
| RC-62 R | Refunds. Refund a card payment that paid an invoice, from the Paystack test dashboard | A refund (out) in the money log; owners told once. Record whether the invoice reopens: the docs disagree | Paystack test, Telegram | 9 |
| RC-63 | Refunds. Partial refund of a matched payment | The rest waits in To match with a note that part went back | Paystack test | 9 |
| RC-64 R | Recorded once. One payment with both the webhook and polling running | Exactly one money log entry | Paystack test | 9 |
| RC-65 | Kept tables. Open money_log and money_matches under Tables; try to add, edit or delete | Readable and exportable; every change refused ¦ |  | 9 |
| RC-66 | Invoice paid trigger. Workflow from "Send a receipt when an invoice is paid"; publish; pay an invoice | One run within seconds; customer thanked; owner told | Paystack test, SMS or email | 9 |
| RC-67 | Invoice paid trigger. Undo the payment and pay again; add another payment to a paid invoice | No second run for that invoice | Paystack test | 9 |
| RC-68 | Payment trigger. Workflow "When a payment is counted towards one of your invoices"; make a 2-part split | One run per part | Statement file | 9 |
| RC-69 | Live only. The same workflow published to dev only | Nothing starts when an invoice is paid | Paystack test | 9 |
| RC-70 | Templates. "Send an invoice and hear when it is paid" and "Chase overdue invoices every day"; run the chase twice in a day | Send-invoice continues once paid. One reminder per period; no duplicate on the second run | SMS or email | 9 |
| RC-71 | Ready to publish. Publish a workflow using Paystack transfer collection before any transfer account exists | Not blocked; note "Ask Paystack support" ¦ |  | 9 |
| RC-72 R | Statement upload. Money > Upload statement (account "gtbank/current") with ins and outs | "N added, 0 skipped"; lines in the log under your name; ins offered in To match | Statement file | 9 |
| RC-73 | Statement upload. Upload the same file again, then an overlapping one | Existing lines skipped and counted; new ones added | Statement file | 9 |
| RC-74 | Statement upload. A bank-style file (separate Money in / Money out, dates like 23-Oct-2026, 1,234.50 DR, (1,234.50)); map the columns; upload a second from the same bank | Mapping form guessed from the column names; amounts read right; the second needs no mapping | Statement file | 9 |
| RC-75 | Statement upload. A file with one unreadable line | Nothing added; the bad line listed with the reason | Statement file | 9 |
| RC-76 | Cash and expenses. Money > Cash and expenses: an expense, a cash in, a cash out; press submit twice fast | Each recorded once, under your name ¦ |  | 9 |
| RC-77 | Cash by chat. "spent 12,000 on diesel at Total", "expense 5000 fuel", "cash in 20,000 till", "cash out 3,000 float"; yes to each; Yes twice on one | Each recorded once; diesel under fuel | Telegram | 9 |
| RC-78 | Money overview. Money > Overview: Today, This week, This month, custom dates (try over 400 days) | Money in and out, pending, invoices paid, leaks, by channel; over 400 days refused ¦ |  | 9 |
| RC-79 | Home money card. Home after today's payments | Money in, count, money out, waiting to be matched ¦ |  | 9 |
| RC-80 | Daily summary. Next morning after 08:00 Lagos, owner on Telegram | One message "Yesterday: ₦… in; ₦… out; … invoices paid" with the Money link. Nothing after a quiet day | Telegram | 10 |
| RC-81 | Daily summary. Settings > Notifications: owner turns the summary off; an operator turns it on | Owner gets none from next day; the operator starts getting it | Telegram, second person | 10 |
| RC-82 | Monthly email. On the 1st of the month after 09:00 Lagos | Email "money in <month>" with totals and the Money link | Email | 10 |
| RC-83 R | Export: money log. Download the month's money log | One line per movement; ins positive, outs negative; naira with 2 decimals; matched invoice numbers ¦ |  | 10 |
| RC-84 | Export: invoices. Download invoices with and without "with customers' names" (owner, then viewer) | Names only when ticked by someone allowed; phones and emails never ¦ |  | 10 |
| RC-85 | Export: journal. Download the accounting journal | Each movement balances (debits = credits) with sensible accounts ¦ |  | 10 |
| RC-86 | Export safety. Statement line with description "=SUM(A1)"; export | Shown as text with a leading apostrophe, never run | Statement file | 10 |
| RC-87 | Leak: unmatched. Leave money in unmatched for over a day | Leak "Money in with nothing to match" with a plain sentence. Cash never a leak | Statement file | 10 |
| RC-88 | Leak: overdue. Overdue invoice, then part-pay it | Leak for what is due; lowers with the part payment; closes when paid | Paystack test | 10 |
| RC-89 | Closing leaks. Assign a leak; close one Recovered (amount and note), one Written off, one Not a leak; try to edit a closed one | Recovered total rises; closed leaks show how and by whom; cannot be changed | Second person | 10 |
| RC-90 | Agreed fees. Money > Fees: Paystack 1.5% + ₦100, cap ₦2,000 | Saved; no false fee leak ¦ |  | 10 |
| RC-91 R | Permissions. Sign in as Viewer or Auditor | Can see invoices, To match, Money and leaks. Cannot create, send, void, amend, match, undo, upload, enter cash or close leaks | Second person | 10 |
| RC-92 | Permissions. Viewer sends "invoice Ada 5000" or "spent 500 on fuel" on Telegram | Refused | Telegram, second person | 10 |
| RC-93 | Permissions. Operator does the manage actions | Allowed | Second person | 10 |
| RC-94 | Permissions. Someone with reveal shows a customer's name on an invoice | Shown and recorded in the audit log ¦ |  | 10 |
| RC-95 | Paying people. "Pay a supplier after approval": pick bank, type account number, check name, approve; run again for the same account | First approval warns "First payment to this account"; payout in the money log; second has no warning; never pays twice | Paystack test, second person | 10 |

## Storefronts, orders, bookings, forms and agents (SF, 76 cases)

| ID | Feature: what to do | Expected result | Needs | Day |
| --- | --- | --- | --- | --- |
| SF-01 | Page editor access. Sign in as owner, then as admin, then as a plain member, and open the Storefront page each time | Owner and admin can open and edit it. A member without storefront.manage cannot | Second person | 11 |
| SF-02 | Draft and address. Fill in name, tagline, about, area/address, hours and an address such as ada-test-kitchen, then Save | Saved as a draft. Nothing is visible at that address on the preview domain yet ¦ |  | 11 |
| SF-03 | Address rules. Try the addresses "ab" (too short), a 31-character one, "my_shop!", "taskiem", "gtbank", "g7bank" and "paystack" | Each is refused: 3 to 30 letters, digits and hyphens only; reserved names and look-alikes are not allowed ¦ |  | 11 |
| SF-04 | Refused at publishing. Put a website link, an email address and a non-Nigerian phone number in the about text, then Publish | The publish is refused with a plain reason. Fix them and it publishes | Telegram | 11 |
| SF-05 | Make my catalogue. Press Make my catalogue, add 3 items with a name, a naira price and a photo, delete one, and never open Tables | Items appear in the editor. No Tables page is needed. Prices are in naira ¦ |  | 11 |
| SF-06 | Use a table you already have. Under "Use a table you already have", pick a table and match name, price, category, photo, available and sort. Then try to match a phone or email column | Matching works. Personal columns are never offered, or are refused ¦ |  | 11 |
| SF-07 | Photos. Upload a sideways phone photo (with location on) as a product photo and as the logo; then upload a file that is not an image renamed .jpg | Shown upright. Location and camera details removed. The non-image is refused | Phone | 11 |
| SF-08 | Look. On Storefront > Look, switch between Clean, Bold and Editorial, pick a very light colour, and leave the logo empty | The preview shows the page, order form, booking page and form in that look before saving. With no logo, the initials show. Text stays readable. After Save, the live page changes within 30 seconds ¦ |  | 11 |
| SF-09 | Look reaches every page. After changing the look, open the order form, a status page, a hosted form and a not-found address | All of them use the same theme and colour ¦ |  | 11 |
| SF-10 | Close for now / Reopen. Close the page with a message over 200 characters, then with one containing a link, then with a valid one, then press Reopen | Over 200 characters and links are refused. A closed page shows the message and the business card but no catalogue. Reopen brings the catalogue back ¦ |  | 11 |
| SF-11 | Address change. Change the address of a published page and publish again | The new address serves the page. The old address stops serving ¦ |  | 11 |
| SF-12 | QR and printable card. Open the QR code and print the card. Visit <your page address>/qr.png. Try qr.png on a draft-only page | The QR scans to the page. The card shows name, QR, address and phone. A draft has no QR | Phone | 11 |
| SF-13 R | Public page content. Open the published page in a private (incognito) window on your phone | Card with Call, Chat on WhatsApp and directions link (no embedded map); "Open now" or "Closed now" correct for Lagos time; catalogue grouped by category with ₦ prices; unavailable items marked; safety line and Report this page in the footer | Phone | 11 |
| SF-14 R | No JavaScript. Turn JavaScript off in the browser and browse, order and report | Everything still works ¦ |  | 11 |
| SF-15 | No cookies. In the browser's developer tools (Application > Cookies), check the storefront, order form and hosted form | No cookies are set on public pages | Developer tools | 11 |
| SF-16 | 3G speed. On a low-end Android phone, or Chrome set to "Slow 3G", open the page fresh | Usable in about 3 seconds. Images load as you scroll | Phone | 11 |
| SF-17 | Link preview card. Paste the page link into a Telegram chat | A preview card with name, tagline and logo | Telegram | 11 |
| SF-18 | Catalogue refresh. Change a price in the table, then press Refresh. Separately, change a row and wait 15 minutes | Refresh shows the new price at once. The 15-minute automatic refresh picks up the change ¦ |  | 11 |
| SF-19 | Not framed. Ask a developer to put the page address inside a frame on another website | Refused (framing only on proven websites) | Developer | 11 |
| SF-20 R | Set up the order form. Storefront > Forms > Order > Set up. Choose pickup and delivery with a note, and payment after the owner accepts | The default workflow is added and published. The page gains an order button ¦ |  | 12 |
| SF-21 | One-person business order. In a business with only an owner, place an order as a customer; the owner accepts in Approvals | The owner sees "You are the only person who can approve this" and can accept. Not stuck or declined after 24 hours | SMS | 12 |
| SF-22 R | Order: pay after accepting. Customer orders 2 items with name, Nigerian phone and email. Owner accepts on Telegram. Customer pays with a Paystack test card | Customer sees a status page with a reference (AK-XXXXXX). Owner gets accept or decline with items, total and collection. After accept, an SMS and email with a payment link. After paying, the customer is told it is paid | Telegram, Paystack test, SMS, email | 12 |
| SF-23 | Mark delivered. After payment, the owner answers "mark delivered or collected" | The order becomes completed | Telegram | 12 |
| SF-24 | Decline. Owner declines an unpaid order | The customer is texted. Status is declined | Telegram, SMS | 12 |
| SF-25 | No answer in a day. Leave an owner request unanswered for 24 hours | The order is declined automatically and the customer is texted | SMS | 12 |
| SF-26 | Unpaid after accept. Accept an order and do not pay the link for a day | The order expires and the customer is told | Paystack test, SMS | 12 |
| SF-27 R | Pay when ordering. Verified business: set Payment = when ordering. Customer orders and pays | Checkout opens at once. After paying, the customer returns to the status page; it shows paid within about 30 seconds; only then is the owner asked | Paystack test, operator | 12 |
| SF-28 | Unpaid at order expires. Payment = when ordering. The customer abandons checkout | After 30 minutes the order expires; no owner request starts | Paystack test | 12 |
| SF-29 | Pay at order needs verification. Unverified business tries to set Payment = when ordering | Not allowed until the business is verified ¦ |  | 12 |
| SF-30 | No online payment. Set "no online payment" and place an order | No payment link is sent. The order goes on to accept and complete | SMS | 12 |
| SF-31 | Order form checks. On the order form try: a non-Nigerian phone, a card number in the note, submitting within 1 to 2 seconds of opening, then many quick submits | Each is refused in plain words or slowed down ¦ |  | 12 |
| SF-32 | Price comes from the catalogue. Ask a developer to change a price inside the submitted form | The total uses the catalogue price, not the form's | Developer | 12 |
| SF-33 R | Stock shown and capped. Map a stock column. Set one item's stock to 2 and another's to 0 | The 0-stock item shows sold out and cannot be ordered. The form offers no more than 2; an order for 3 is refused ¦ |  | 12 |
| SF-34 | Stock lowered on accept. Two customers order the last unit each. The owner accepts both | Stock never goes below 0. The second order's note says what was short | Second person | 12 |
| SF-35 | Price check. Customer orders; within seconds the owner raises the price in the table | The order waits. The customer gets an SMS with the new total and a link to confirm or cancel. Confirm and it proceeds; left a day, it expires | SMS | 12 |
| SF-36 | Price check: item gone. As SF-35, but delete every ordered item from the table | The order is cancelled and the customer told | SMS | 12 |
| SF-37 | Orders list. Open Storefront > Orders as owner, then as a member without the reveal permission | Newest first, customer details masked. Show details works only with the permission (and is in the audit log) | Second person | 12 |
| SF-38 | Questions and call-backs. Set up both forms. As a customer, send a question and a call-back request | Customer gets an acknowledgement SMS. Owner is asked to mark it answered or called back | Telegram, SMS | 12 |
| SF-39 | Customer SMS. Read the customer SMS messages received | Each starts with the business name and is in the business's language | SMS | 12 |
| SF-40 | SMS flood limit. From one phone number, place more than 5 orders in an hour | Texts to that number stop after 5 an hour (20 a day); the orders are still recorded | SMS | 12 |
| SF-41 | Money matched. Open a paid order's page | Under "Money matched", the Paystack payment shows as matched | Paystack test | 12 |
| SF-42 R | Refund through the workflow. Pay-at-order order: owner declines, then approves "Refund the customer?" | Status refund due, then refunded. Customer told money arrives in 5 to 10 working days. Refund shows in Paystack test | Paystack test, Telegram, SMS | 12 |
| SF-43 | Refund later in chat. Decline a paid order, reject the refund prompt, then send "refund AK-XXXXXX" and reply yes | Refunded. A second refund of the same order is refused | Telegram, Paystack test | 12 |
| SF-44 | Refund in the web app. On a refund-due order press Refund through Paystack | Refunded; if Paystack refuses, it stays refund due with Paystack's reason | Paystack test | 12 |
| SF-45 | Bookings set-up. Storefront > Bookings: services of 30 and 60 minutes, one with no price, one class with room for 3, a 10-minute buffer, a lunch break, a day off, 30 days ahead, 2 hours' notice. Set up the booking form | Services listed; "Price on the day" where no price. Free times match hours, length and buffer. None on the day off or within 2 hours ¦ |  | 13 |
| SF-46 R | Book a time. Customer books a service. Owner accepts on Telegram | Customer gets an SMS that it is booked, with a link to move or cancel | Telegram, SMS | 13 |
| SF-47 R | No double booking. Two people on two phones pick the same single slot and press send together | Only one gets it; the other is told it is taken. A class for 3 takes 3, then closes | Second person, phone | 13 |
| SF-48 | Customer moves or cancels. From the link, move a booking. Then try to cancel inside the 2-hour cut-off | The move works and the owner is told. The late cancel is refused | SMS, Telegram | 13 |
| SF-49 | Owner booking commands. Send bookings, today, "move AD-XXXXXX to Sat 11:00", "booking AD-XXXXXX cancel", "off 25 Dec"; confirm each with yes | Each shown, then applied on yes. The customer is told. The day off removes free times | Telegram, SMS | 13 |
| SF-50 | Reminders and attendance. Book a slot just over a day ahead and leave it | Reminders a day before and 2 hours before. Afterwards the owner is asked if they came. The owner's 07:00 day list arrives | Telegram, SMS | 13 |
| SF-51 | Paid booking cancelled. Payment when booking (deposit). Customer cancels: once by default, once with Keep the deposit | Default: refund due. Keep the deposit: no refund | Paystack test, SMS | 13 |
| SF-52 R | make my page. New business with no page: send "make my page", answer the questions (skip one, but not the name), send a photo, answer yes | Draft at a free address; a products table made; on yes: link, QR image and a status text, then "Turn on orders?" | Telegram | 13 |
| SF-53 | turn on orders. Reply yes to "Turn on orders?" (or send "turn on orders") | Order workflow published, form on, page republished. With no Paystack: no online payment, plus a link to connect it | Telegram | 13 |
| SF-54 | my page. Send "my page" | Link, status (draft, published or closed) and today's orders | Telegram | 13 |
| SF-55 | add product. Send "add product Jollof rice 2k", a photo captioned "Fried rice ₦2,500", and "add product Jollof rice 3000" | First two added on yes with prices read correctly. The duplicate is refused with a hint to use price | Telegram | 13 |
| SF-56 | Item commands. "price jollof 2500", "hide jollof", "show jollof", "stock jollof 5", and a word matching 2 items | Old and new shown, applied on yes. Two matches give a numbered list. no or cancel drops it | Telegram | 13 |
| SF-57 | hours. "hours mon-sat 8-6, closed sunday", then "hours open 24 hours" | Saved and republished. 8-6 reads as 08:00 to 18:00 | Telegram | 13 |
| SF-58 | add service. "add service Haircut 45min 2000" | Services table made if needed; service added; page republished | Telegram | 13 |
| SF-59 | close shop. "close shop back on monday", "open shop", then "close shop today" | Closes with the message, reopens. "today" reopens at 06:00 Lagos the next day | Telegram | 13 |
| SF-60 | orders by chat. "orders", "order AK-XXXXXX", "order AK-XXXXXX ready", "order AK-XXXXXX collected" | Ten newest, masked. ready texts the customer; collected completes the order | Telegram, SMS | 13 |
| SF-61 | qr and publish. "qr", then edit in the web app and send "publish", then yes | QR image and address. The draft goes live | Telegram | 13 |
| SF-62 | Chat permissions. A member without storefront rights sends "close shop" | Refused | Telegram, second person | 13 |
| SF-63 | Phone confirmed first. A new business with no linked Telegram tries to Publish | Refused until Telegram (or WhatsApp) is linked | Telegram | 14 |
| SF-64 R | First publish held. Unverified business publishes for the first time; operator approves in the console. Repeat with reject and a note | Waits for review, not shown. Approve: live and owner told. Reject: back to draft, owner told | Operator, Telegram | 14 |
| SF-65 | Blocked words and prices. Publish a product named "d0uble your money", one with "tramadol", a ₦0 item and one above ₦10,000,000 | Blocked word refused; flagged words and odd prices wait for review | Operator | 14 |
| SF-66 | Report this page. Report the page with JavaScript off. Report 4 times in a day from one connection | Report accepted. The 4th from the same connection is refused (3 a day) ¦ |  | 14 |
| SF-67 | Suspended by reports. Three different people (different phones and networks) report one page | Within minutes: "This page is unavailable", forms take nothing, owner told on Telegram | 3 people, Telegram | 14 |
| SF-68 | Appeal and restore. Owner replies "APPEAL I sell food only"; tries to publish, close or reopen while suspended | Those are refused. The appeal is in the operator queue. Approve restores the page | Telegram, operator | 14 |
| SF-69 | Business verification. Ask to verify the business (legal name, address, CAC number) | Shows waiting. Operator approves: the Verified badge appears and pay-at-order unlocks | Operator | 14 |
| SF-70 | Paused orders. Unverified business: 50 orders and bookings in one Lagos day (or the operator lowers the limit) | Forms say "not taking orders online right now". Owner told once. Lifts next day or on verification | Operator | 14 |
| SF-71 R | Field agent sign-up. Operator registers an agent. Agent signs in on a phone, New business, owner's phone; owner sends "AGREE <code>" to the bot and taps Share my number. Try 5 wrong codes and a code over 30 minutes old | Works only from the owner's own number. 5 wrong codes lock it; 30 minutes expires it; New code makes a fresh one. Agent edits under a banner with time left. Record visit marks agent onboarded. Publishing ends the session | Operator, Telegram, second person, phone | 14 |
| SF-72 | Agent limits and STOP AGENT. During a session the agent tries to open orders or members. Owner sends "STOP AGENT". Then Members > Invite an agent back for 1 hour | Orders and members refused. STOP AGENT ends the session at once. The invite works at once and ends after an hour | Telegram, second person | 14 |
| SF-73 | Own domain (if a real domain is available). Storefront > Your own domain: add a domain you control; follow the registrar guide; Check now before and after adding the records. Also try an IP address and "com.ng" | Check now names what is missing in plain words. Once verified the page serves there. Bad entries refused | Real domain | 14 |
| SF-74 | On your website (if available). Add a website, Send to my web designer (an email), then Check now | The designer gets the code by email. After proof, the page shows inside that site only | Real domain, email | 14 |
| SF-75 | Hosted form with phone code. Publish a public form that checks the phone. Enter 6 wrong codes; try a code over 10 minutes old; double-tap submit | Five tries; 10-minute expiry; a double tap gives one reference. Report this form in the footer | SMS | 14 |
| SF-76 | Get updates on Telegram. On a form's thank-you page tap Get updates on Telegram, Start, share the number. Later send STOP, then START | Later messages arrive in Telegram. After STOP they come by SMS. START restores Telegram | Telegram, SMS | 14 |

## Schools (SC, 96 cases)

| ID | Feature: what to do | Expected result | Needs | Day |
| --- | --- | --- | --- | --- |
| SC-01 | Turning it on. As Owner A, turn Schools on under Secrets & settings (or Schools > Settings) | Schools appears in the menu. A Bursar role is offered or added. The change is in the audit log ¦ |  | 16 |
| SC-02 | Turning it off. With classes, students and invoices in place, turn Schools off; open a Schools page by its address; turn it back on | Off: the menu item is gone and pages say the area is off. On again: everything is back as before. Both changes audited ¦ |  | 16 |
| SC-03 | Only an owner. As an admin who is not an owner, try to turn Schools on or off | Not allowed | Second person (admin) | 16 |
| SC-04 | Bursar role. Give someone Bursar under Members & keys. As the Bursar: add a student, post cash, send a reminder. Then try approvals, Clear by override, deciding a payment plan, and the thresholds in Schools > Settings | The first three work. The approval actions and the settings are not available | Second person (Bursar) | 16 |
| SC-05 | Viewer. Sign in as a Viewer or Auditor | Students, Debtors, Clearance and Receipts can be seen. Add a student, Post a payment and Invoice the term are not available | Second person (Viewer) | 16 |
| SC-06 R | Gate role. Owner gives someone the Gate role. They sign in on a phone and type other addresses such as /invoices, /settings and /schools/students | They land on the gate screen with no menu. Every other page is refused. Only signing out and the gate screen work | Phone, second person (Gate) | 16 |
| SC-07 | Gate role. As an admin who is not an owner, try to give someone the Gate role | Refused: only an owner can | Second person (admin) | 16 |
| SC-08 | Personal data. Open Students, Families, Debtors and Receipts without the reveal permission. Then with it press Show names (and Show personal details). Check the audit log | Names, phones and dates of birth masked until shown. Each Show is in the audit log. Without the permission the buttons are absent | Second person | 16 |
| SC-09 | Search. Search students by part of a name while names are masked, then by admission number | A name search needs names shown. Admission number search always works ¦ |  | 16 |
| SC-10 | Classes. Add JSS 1 A, JSS 1 B, JSS 2 A, JSS 3 A and Nursery A with their order. Then add JSS 1 A again | The duplicate is refused. Arms of one class share its order ¦ |  | 16 |
| SC-11 | Classes. Remove a class no student was ever in; then try to remove one that has history | The first is removed. The second is refused ¦ |  | 16 |
| SC-12 | Sessions. Add session 2026/2027, then add it again | The second is refused ¦ |  | 16 |
| SC-13 | Terms. Add First, Second and Third term with start, end and fees-due dates. Edit and remove a term that has not started | Both work ¦ |  | 16 |
| SC-14 R | Start a term. On First term press Start | It becomes current; every active student is enrolled in their class; audited ¦ |  | 16 |
| SC-15 | Start a term. Press Start on the same term again | Nobody is enrolled twice ¦ |  | 16 |
| SC-16 | Term rules. Start Second term; try to change First term, its enrolments and its fees | First term is past and read-only. Only one term is current ¦ |  | 16 |
| SC-17 | Enrolment. While a term runs, add a student; move one from JSS 1 A to JSS 1 B; open the moved student's page | New student enrolled at once. The move carries the enrolment. Class history shows; past terms keep the old class ¦ |  | 16 |
| SC-18 R | Import students. Students > Import students: a good CSV with other headings (student, adm no, parent, parent phone, relation, dob) and dates like 21/03/2015. Check the file | A preview shows students added and updated, and families grouped by guardian phone. Nothing saved until Save | CSV file | 16 |
| SC-19 | Import: families. In the CSV put two siblings with the same guardian phone, and one student on two lines with two guardians | Siblings become one family. The student on two lines has two guardians | CSV file | 16 |
| SC-20 | Import: formats. Write classes as "jss-1 a" or "JSS1A"; phones as 08031234567, +2348031234567 and a +44 number | All accepted | CSV file | 16 |
| SC-21 R | Import: bad rows. A 20-line file with one bad line of each kind: no name, no phone, a phone that is not a number, an unknown class, one admission number with two names, one phone for two guardians | Nothing saved. Each bad line listed with its reason. Fixed, it saves | CSV file | 16 |
| SC-22 | Import: again. Re-import the same file with one name and one class changed | Students updated by admission number; nobody added twice | CSV file | 16 |
| SC-23 | Admission number. Add "gca/001" when "GCA/001" exists | Refused (case does not count) ¦ |  | 16 |
| SC-24 | One family per phone. Add a guardian to family B with a phone already in family A | Refused ¦ |  | 16 |
| SC-25 | Add a student. Students > Add a student with name, admission number, class, optional date of birth and a new guardian | Saved with a new family; audited ¦ |  | 16 |
| SC-26 | Promotion. Classes and terms > Promotion: mark one repeats, one leaves, one graduates early; promote | Others move up a class; the last class graduates; the leaver is withdrawn; counts update as you choose ¦ |  | 19 |
| SC-27 | Promotion. Promote the same session again; try after the next session's first term has started | Both refused ¦ |  | 19 |
| SC-28 | Fees. Term fees for JSS 1 A: Tuition (required), PTA levy (required), Transport (optional), WAEC (required, collected for WAEC). Add Tuition again | The duplicate is refused ¦ |  | 17 |
| SC-29 | Fees. Copy from the previous term, then from another class; edit an amount | Fills in one step; editable ¦ |  | 17 |
| SC-30 | Optional items. On a student's page tick Transport | The term fees include it; the draft invoice is rebuilt ¦ |  | 17 |
| SC-31 | Discounts. A 10% Sibling discount with a reason; a Scholarship larger than the fees | Discount shows as its own negative line. Nothing comes off WAEC. Total never below zero ¦ |  | 17 |
| SC-32 | Discounts. End a discount after an invoice was sent | Next invoices drop it; the sent one keeps it ¦ |  | 17 |
| SC-33 | Discount threshold. Discount threshold ₦20,000; as the Bursar add a ₦25,000 discount | Recorded as a request, shown in Approvals. Approved by Owner B, it stands. Declined with a reason, nothing changes | Second person | 17 |
| SC-34 | Fee changes. After invoicing, change Tuition | Drafts rebuilt. A sent invoice changes only by an amendment with a reason ¦ |  | 17 |
| SC-35 R | Invoice the term. Current term's Invoices > Invoice the term; read the plan | Counts and totals by class, money collected for others, already invoiced, and who is left out and why. Nothing made yet ¦ |  | 17 |
| SC-36 R | Invoice the term. Keep them as drafts; check; Send the drafts | Guardians get an SMS and an email with a family page link | SMS, email | 17 |
| SC-37 | Invoice the term. On another class choose Send them now | Each guardian gets SMS and email at once; earlier family credit counts first | SMS, email | 17 |
| SC-38 | Invoice the term. Add a new student; Invoice the term again | Only the new student is invoiced ¦ |  | 17 |
| SC-39 | Invoice the term. Show the plan; in another tab add a student or change a fee; then confirm | Confirmation refused: check again ¦ |  | 17 |
| SC-40 | Invoice content. Open one invoice and the term's invoice list | Customer is the first guardian; note has admission number, class and term but no name; due date is the fees-due date; WAEC reads "Collected on behalf of WAEC"; list filters by class and status ¦ |  | 17 |
| SC-41 | Invoice the term. Try to invoice a term that is not current | Not possible ¦ |  | 17 |
| SC-42 | Account numbers: connection. Schools > Settings > Students' account numbers: pick the Paystack test connection | Only connections that can issue are listed, with plain needs and fees. Choice audited | Paystack test | 17 |
| SC-43 | Who gets one. Schools > Account numbers > Check who gets one | Shows already issued, this batch (max 500), who cannot be issued yet and why. Nothing issued yet | Paystack test, email | 17 |
| SC-44 R | Issue. Press Issue and watch | Issued and not issued with reasons. A student's page shows the number with Copy, the bank and the masked name | Paystack test | 17 |
| SC-45 | Exactly once. Check and Issue again; Issue on a student who has one | No second account; the same number answered; one batch at a time | Paystack test | 17 |
| SC-46 | Issue one. On a student without one, Issue the account number | Issued and shown on the family page with Copy | Paystack test, phone | 17 |
| SC-47 R | Pay into a student's account. Pay into a student's account (Paystack test) | Lands on that student's oldest open invoice by itself; receipt issued; Overview counts it "Matched by itself" | Paystack test | 17 |
| SC-48 | Siblings. With the sibling setting off, overpay into child 1; turn it on and overpay again | Off: extra is child 1's credit. On: extra pays the sibling's invoice | Paystack test | 17 |
| SC-49 | Look-back. With the Paystack webhook removed, pay into a student account and wait 15 minutes | Still found and matched. Owners told once a day the webhook may be missing. Next close lists it under "Found only by the look-back" | Paystack test | 17 |
| SC-50 R | Post a payment. As the Bursar, Schools > Payments > Post a payment: admission number, ₦20,000, cash, a note | "₦20,000 posted… (receipt RCT-…)". Invoice shows it "Received by the school" by the Bursar today. Audited | Second person (Bursar) | 17 |
| SC-51 | Post a payment. Post a transfer and a POS payment with a past date | Both counted; Overview's How parents paid shows each ¦ |  | 17 |
| SC-52 | Post a payment. Post more than all of a student's open invoices | Oldest paid first; the rest becomes family credit ¦ |  | 17 |
| SC-53 | Post a payment. An unknown admission number; and double-tap Post | Unknown refused; no duplicate posting | Phone | 17 |
| SC-54 R | Cash threshold. Cash threshold ₦50,000. Post exactly ₦50,000, then ₦49,999 | The first waits for a second person; the second posts at once | Second person | 18 |
| SC-55 | Waiting. Open the ₦50,000 request in Payments and on the invoice | "Waiting for a second person". Not yet on the fees, money log or invoice ¦ |  | 18 |
| SC-56 | Four-eyes. Owner A posts ₦60,000, then tries to approve it | Cannot: "You asked for this, so a second person decides it" ¦ |  | 18 |
| SC-57 R | Approve on Telegram. Owner B taps Approve on Telegram; then tries Approve again in the web app | Posted once with a receipt; the second decision refused; requester notified; audited | Telegram, second person | 18 |
| SC-58 | Decline. Decline without a reason, then with one | No reason refused. With a reason: nothing posted; reason kept; requester told | Second person | 18 |
| SC-59 | Threshold settings. Cash threshold 0 and post ₦100; clear the threshold and post ₦1,000,000 | At 0 every posting waits; empty means no second person ¦ |  | 18 |
| SC-60 | Receipts. Schools > Receipts: find a receipt by its number typed in lowercase | Found. Numbers run RCT-2026T1-0001, 0002… per term. The invoice names the receipt ¦ |  | 18 |
| SC-61 R | Receipt PDF. Open PDF on phone and computer; print or save | A5 page with ₦ correct, school, student, class, amount, date, how received, balance after, number and QR. Opening is audited | Phone | 18 |
| SC-62 R | Check receipt. Scan the QR code with a phone | Only Valid, school name, amount and date. No student or invoice | Phone | 18 |
| SC-63 | Check receipt. Type a receipt number or a made-up code into the check address | Not found ¦ |  | 18 |
| SC-64 | Void. Undo a payment matched to the wrong invoice | Receipt marked Voided with why; keeps its number; QR shows Voided; next payment gets a new number ¦ |  | 18 |
| SC-65 R | Family page. Open the link from the invoice SMS on a phone; switch children; bookmark one | This term's lines, discounts, WAEC label, paid and due, balance, family credit, account number with Copy, receipts | SMS, phone | 18 |
| SC-66 | Family page. For a child with no account number, pay by Paystack test card | Counted; receipt appears; page updates | Paystack test, phone | 18 |
| SC-67 | I have paid. Submit an "I have paid" claim (₦15,000 cash) | Fees do not change. Shows in To match under "Families say they paid" | Phone | 18 |
| SC-68 | Claims. Post ₦15,000 cash for that student; dismiss another claim with a reason | First becomes "found and counted"; the other "dismissed"; family page shows each | Phone | 18 |
| SC-69 | Claims limit. Submit 6 claims within an hour | The 6th is refused | Phone | 18 |
| SC-70 | Payment plan request. Ask for a payment plan in 3 instalments; ask again | Reaches Payment plans; the second is refused while the first is undecided | Phone | 18 |
| SC-71 | Family links. Set links to last 1 day. After expiry open the old link and press Send me a new link 4 times; open a made-up link | Expired: "ask the school for a new link" and a new one sent to the guardian. 4th in an hour refused. Made-up: same words, no button | SMS, phone | 18 |
| SC-72 | Send a link. On Families press Send a link | Shown and sent; audited | SMS | 18 |
| SC-73 | Debtors. Set the fees-due date in the past; Schools > Debtors; pick an age group, filter by class, Download CSV | Totals for the 5 age groups; rows with balance, last reminder, promise and plan; CSV masked ¦ |  | 18 |
| SC-74 | Debtors. Part-pay one, fully pay another, withdraw one who owes | Balance lowers; paid one leaves the list; withdrawn stays with status ¦ |  | 18 |
| SC-75 | Reminder wording. Settings > Reminder wording: add {foo}; leave out {link}; exceed 600 characters; leave a step empty | {foo} refused; missing {link} added; over 600 refused; empty keeps default; preview shows samples ¦ |  | 18 |
| SC-76 | Send reminders. Select two siblings and one other student; step 1; send | One message per guardian naming both children; Telegram if linked, else SMS; school name first | SMS, Telegram | 19 |
| SC-77 | Send reminders. Select 51 students; then send step 1 again to the same family that day | 51 refused. The repeat skipped as "sent today". Skips show reasons ¦ |  | 19 |
| SC-78 | Promise to pay. Record a promise; try a second; send a reminder | One open promise only. Reminder skips the family. Past dates or over a year ahead refused ¦ |  | 19 |
| SC-79 | Promise kept or missed. After the date press Check promises and plans now (no payment; then after part payment); run again | No payment: missed and bursar told. Payment: kept. Running again changes nothing ¦ |  | 19 |
| SC-80 | Payment plans. Owner B approves a request with changed instalments; declines another with a note; the Bursar tries to decide one | Family told at once with a fresh link. The Bursar cannot decide | Telegram or SMS, second person | 19 |
| SC-81 | Plan standing. Grace 0; let an instalment date pass; Check now; then pay | In arrears and bursars told once; reminders resume. Paying restores good standing. Grace accepts 0 to 60 only ¦ |  | 19 |
| SC-82 R | Clearance rule. Schools > Clearance by class | Paid in full: Cleared. Part paid: Partly paid. Unpaid or not invoiced with required fees: Not paid. No required fees: Cleared. Plan in good standing: Cleared. CSV masked ¦ |  | 19 |
| SC-83 | Clearance live. Pay a not-paid student in full; undo the match | Flips to Cleared at once, then back ¦ |  | 19 |
| SC-84 | Overrides. Owner B: Clear by override without a reason, then with one; try a second; withdraw | No reason refused; end date defaults to end of term; a second refused; withdraw stops it; audited. The Bursar has no Clear by override | Second person | 19 |
| SC-85 | Override ends. Set an override ending today; check tomorrow | No longer counts ¦ |  | 19 |
| SC-86 R | The gate. As the Gate user on a phone: search 2 letters then 3; tap a cleared, partly paid, overridden and withdrawn child; try light and dark mode | Needs 3 letters. "CLEARED" or "SEE THE BURSAR" in large type, never an amount. Overridden is cleared. Withdrawn not found | Phone, second person (Gate) | 19 |
| SC-87 | The gate. Post cash for a "see the bursar" child and check again; search very fast; sign out and in | Cleared within a minute. Fast searching slowed. Just-checked list cleared on sign-out | Phone | 19 |
| SC-88 | The gate (bursar). As the Bursar: Clearance > Open the gate screen | Same screen, no amounts ¦ |  | 19 |
| SC-89 | Overview. Schools > Overview on a phone; choose another term | Collected against expected, this week, outstanding, matched by itself against by a person, how parents paid, collected for others, ages, top 5 debtors (masked), cleared and the last close all agree with the rest of the app | Phone | 19 |
| SC-90 R | Daily close. Overview > The daily close: Close yesterday now, then again; make a payment afterwards | Second press shows the stored close. A later payment does not change it. Says whether it reconciles; links each item; names no students ¦ |  | 19 |
| SC-91 | Daily close. Wait for the next morning's automatic close | It appears; the proprietor is told on Telegram | Telegram | 19 |
| SC-92 | Summaries. With a term current, read the daily Telegram money summary and the monthly email | Each has a schools line: collected, outstanding, % cleared | Telegram, email | 19 |
| SC-93 | Template: account numbers. Turn on "Give each new student their own account number"; add a student | Number within 15 minutes; the family is messaged | Paystack test, SMS | 19 |
| SC-94 | Template: invoice the term. Turn on "Bill the term's fees when the term starts"; run it by hand | The bursar gets the counts ¦ |  | 19 |
| SC-95 | Template: reminders. Turn on "Remind families of school fees every week"; run it | Step chosen by days overdue; at most 50; skips promises and good-standing plans | SMS, Telegram | 19 |
| SC-96 | Templates: receipt, plan, close, gate list. Turn on the receipt, plan decided, daily close and gate list templates; trigger each | Receipt once per payment with check link; plan decision messaged; close flags a day that does not reconcile; gate list one message per class, no amounts | SMS, Telegram | 19 |

## Across the product (XC, 14 cases)

| ID | Feature: what to do | Expected result | Needs | Day |
| --- | --- | --- | --- | --- |
| XC-01 | Browsers. Repeat the smoke test in Chrome, Firefox, and Safari (if you have a Mac or iPhone) and Edge | Same behaviour in each; log any layout break with the browser name |  | 15 |
| XC-02 | Phone. Use the main pages on a small Android phone (5 to 6 inch) in Chrome | Nothing cut off; buttons big enough to tap; no sideways scrolling | Phone | 15 |
| XC-03 | Slow network. In Chrome DevTools set the network to "Slow 3G" (or use a weak mobile signal); open a storefront and the dashboard | Pages still load; note load times; nothing hangs forever |  | 15 |
| XC-04 | Offline. Turn data off mid-action (saving a row, paying) | A plain error; nothing saved twice when you retry |  | 15 |
| XC-05 R | Double clicks. Double-click or double-tap Save, Pay, Approve, Publish, Send | Only one action happens (one row, one payment, one message) |  | 15 |
| XC-06 | Back button. Use the browser Back and Refresh in the middle of forms and payments | No duplicate actions; no lost work without a warning |  | 15 |
| XC-07 | Long and odd input. Enter very long names, names with apostrophes (Ọlá, O'Neil), emojis, ₦ signs, leading spaces | Saved and shown correctly, or refused with a reason; never a crash |  | 15 |
| XC-08 | Amounts. Enter amounts as 25000, 25,000, 25k, 0, -500, 0.5 | Each understood or refused clearly; money is never wrong by a factor of 100 |  | 20 |
| XC-09 | Dates and time. Check every date and time shown is Lagos time and in a clear format | Consistent, and correct around midnight |  | 20 |
| XC-10 R | Isolation. With two organisations, copy the address of a record (invoice, table, order) from one and open it signed in to the other | Not found or refused: one business never sees another's data |  | 20 |
| XC-11 | Plain words. On every page and every chat message, note technical words or confusing English | Logged as S4 (wording) with a suggested plain alternative |  | 20 |
| XC-12 | Accessibility. Use Tab and Enter to move through sign-in, a form and a payment; zoom the browser to 200% | Everything reachable by keyboard; nothing breaks at 200% |  | 20 |
| XC-13 | Errors. Note any page that shows a raw error, a code, "undefined", "null" or an endless spinner | Logged with the address and steps |  | 20 |
| XC-14 | Emails and SMS. Read every email and SMS Taskiem sends during the month | Correct business name, no broken links, no technical words, sensible sender | Email, SMS | 20 |

# Appendix B: Test data

## Students for QA School (CSV)

Make a file of about 30 students in about 20 families with these columns. Include three pairs of siblings sharing a guardian phone, two students with two guardians, three guardians with no email, and one student with no guardian. For four or five families, use the team's real phones and emails so you can see the messages arrive; for the rest, use made-up numbers that start 0809999.

| name | admission number | class | guardian name | phone | email | relationship | date of birth |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Chidinma Okafor | GCA/001 | JSS 1 A | Ngozi Okafor | 0803 xxx xxxx (team phone) | team email | Mother | 21/03/2014 |
| Emeka Okafor | GCA/002 | JSS 3 A | Ngozi Okafor | same as above | team email | Mother | 02/11/2012 |
| Aisha Bello | GCA/003 | JSS 1 B | Musa Bello | 08099990003 |  | Father |  |
| Tunde Adeyemi | GCA/004 | JSS 2 A | Funke Adeyemi | 08099990004 | qa+funke@… | Mother | 2013-07-09 |
| … |  |  |  |  |  |  |  |

A second file for SC-21 has 20 lines, with one bad line of each kind: no name, no phone, a phone with letters, a class the school does not have, one admission number with two different names, one phone for two different guardians.

## Bank statements for reconciliation (CSV)

File 1, the common format: one line per movement; money in positive, money out negative, in naira.

| date | description | amount | reference | balance |
| --- | --- | --- | --- | --- |
| 2026-11-09 | TRF FROM ADA STORES | 7500 | NIP/0001 | 107500 |
| 2026-11-09 | inv0104 payment | 12000 | NIP/0002 | 119500 |
| 2026-11-10 | POS DIESEL TOTAL | -12000 | POS/0003 | 107500 |
| 2026-11-10 | TRF FROM CHI ENTERPRISES | 60000 | NIP/0004 | 167500 |
| 2026-11-10 | =SUM(A1) | 1 | TEST/0005 | 167501 |

Match the amounts and the "inv0104" reference to invoices you created that week; change them to fit your invoice numbers. File 2, a bank's own format: separate "Money in" and "Money out" columns, dates like 23-Oct-2026, amounts like 1,234.50 DR and (1,234.50). File 3: File 1 with one line whose date is "yesterday" and one whose amount is "ten".

## Paystack test payments

Use only the test cards and test bank details in Paystack's own documentation (Paystack website: Docs > Payments > Test payments), which also lists cards that are declined or need a PIN or code. A test card never moves real money. Never type a real card number into staging.

# Appendix C: Words you will meet

| Word | Meaning |
| --- | --- |
| Organisation (business) | One business on Taskiem, with its own people, records and money. Also called a tenant |
| Workflow | Something Taskiem does again and again: what starts it, then steps |
| Template | A ready-made workflow the owner fills in |
| Run | One time a workflow ran, with each step's result |
| Draft, publish | A draft does nothing; publishing makes it live after checks |
| Connection | A link to a service such as Paystack, made once with its key |
| Data table | A list the business keeps in Taskiem (debtors, products, students) |
| Approval, four-eyes | A step that waits for a person's yes; four-eyes means a second person must decide |
| Step-up | Proving it is you again (passkey or authenticator code) before an important decision |
| Passkey | Signing in with your phone's fingerprint, face or PIN instead of a password |
| Storefront | A business's one-page public shop |
| Operator console | Taskiem staff's own pages, at /ops |
| Field agent | A person who signs businesses up in person |
| Money log | Every naira in and out of a business, recorded once |
| Matching | Deciding which invoice a payment pays |
| Leak | Money that should have come and did not, or came wrong |
| Staging | The test server. Not used by real businesses |
| Paystack test mode | Paystack's practice mode: payments that look real but move no money |
| Regression | Checking that what worked before still works after a change |